# Daily Scrum #4 Sprint #1

Daily Scrum Meeting Minutes:

Attendees: Ihosvani Noa Zambrano, Emmanuel Egbukuyomi, Brian Gonzale, Isaac Scott, Javier Fernandez, Joshua Alexander, Leonardo Rodriguez, Max Karey.

Start time: 9:30 pm

End time: 10:00 pm

Ihosvani Noa Zambrano Team Leader:

How many hours did I work since the last meeting?

4

What was done since the last scrum meeting?

Finishing setting the project in the computer

What is planned to be until the next scrum meeting?

Finish angularJS, NodeJs, MongoDB research

What are the hurdles?

None

Emmanuel Egbukuyomi Assistant Team Leader:

How many hours did I work since the last meeting?

3

What was done since the last scrum meeting?

Installation of the programs required like Ubuntu and Docker

What is planned to be until the next scrum meeting?

Get back to learning about Angular, NodeJS and MongoDB

What are the hurdles?

None

Brian Gonzalez:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Setting up repository on local system

What is planned to be until the next scrum meeting?

Continue setting up repository on local system

What are the hurdles?

None

Leonardo Rodriguez:

How many hours did I work since the last meeting?

3

What was done since the last scrum meeting?

Installation of the project frameworks

What is planned to be until the next scrum meeting?

Continue installations, If done look into the project goals

What are the hurdles?

Problems with the installations.

Javier Fernandez:

How many hours did I work since the last meeting?

- 1

What was done since the last scrum meeting?

- Research how to install WSL

What is planned to be until the next scrum meeting?

- Research about PluMA initiative and look thoroughly through repository

What are the hurdles?

- none

Isaac Scott:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Research on Typescript and practice JavaScript

What is planned to be until the next scrum meeting?

Installation on tools and software for the project

What are the hurdles?

No hurdles

Joshua Alexander:

How many hours did I work since the last meeting?

1.2 hours

What was done since the last scrum meeting?

Completed wsl and Ubuntu setup. Researched more on Angular.

What is planned to be until the next scrum meeting?

Begin looking into NodeJS and finish workstation programs.

What are the hurdles?

Identifying useful information for NodeJS & fixing install errors.

Max Korey:

How many hours did I work since the last meeting?

1.5

What was done since the last scrum meeting?

Continued working on setting up my softwares and environments, also continued resarching prisma and began reviewing/learning Javascript

What is planned to be until the next scrum meeting?

Finish installing software and setting up enviroments

What are the hurdles?

None