# Daily Scrum #7 Sprint #1

Daily Scrum Meeting Minutes:

Attendees: Ihosvani Noa Zambrano, Emmanuel Egbukuyomi, Brian Gonzale, Lewis Mesa, Isaac Scott, Javier Fernandez, Joshua Alexander, Leonardo Rodriguez, Max Karey.

Start time: 9:30 pm

End time: 10:00 pm

Ihosvani Noa Zambrano Team Leader:

How many hours did I work since the last meeting?

4h

What was done since the last scrum meeting?

Finish creating plugins and categories in the admin plugin management, also fix error with the checkRole and the guards.

What is planned to be until the next scrum meeting?

Planning to finish the update and delete functionality of the plugin management

What are the hurdles?

None

Brian Gonzalez:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Continued to finalize feature and work on error handling

What is planned to be until the next scrum meeting?

Continue to test feature and work on unit testing

What are the hurdles?

none

Leonardo Rodriguez:

How many hours did I work since the last meeting?

3

What was done since the last scrum meeting?

work on the sample database population

What is planned to be until the next scrum meeting?

work on the sample database population

What are the hurdles?

Docker Issues

Lewis Mesa:

How many hours did I work since the last meeting?

1.

What was done since the last scrum meeting?

Tried to test force password reset. Pulled from github, in order to fix log in issues and get into admin portal.

What is planned to be until the next scrum meeting?

Find out any errors with the reset.

What are the hurdles?

Log in issues and VS Code issues.

Isaac Scott:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

Continued working on unit testing

What is planned to be until the next scrum meeting?

Finish unit testing

What are the hurdles?

Issues with docker

Joshua Alexander:

How many hours did I work since the last meeting?

1 hour

What was done since the last scrum meeting?

Looked into provided unit testing information for Angular.

What is planned to be until the next scrum meeting?

Complete overview and begin unit testing.

What are the hurdles?

None

Max Karey:

How many hours did I work since the last meeting?

1 hour

What was done since the last scrum meeting?

Reviewed code in preparation for unit testing and scheduled time to work with Ihosvani on remaining work and unit testing

What is planned to be until the next scrum meeting?

Work with Ihosvani on remaining work and unit testing

What are the hurdles?

None

Javier Fernandez:

How many hours did I work since the last meeting?

- 1

What was done since the last scrum meeting?

- Research on error handling, set up time with Brian after meeting to work on our part

What is planned to be until the next scrum meeting?

- Work on our part

What are the hurdles?

-none