# Daily Scrum #8 Sprint #1

Daily Scrum Meeting Minutes:

Attendees: Ihosvani Noa Zambrano, Brian Gonzale, Lewis Mesa, Isaac Scott, Javier Fernandez, Joshua Alexander, Leonardo Rodriguez, Max Karey.

Start time: 9:30 pm

End time: 10:00 pm

Ihosvani Noa Zambrano Team Leader:

How many hours did I work since the last meeting?

4

What was done since the last scrum meeting?

Setting up a new branch, the task manager Trello and more research on Angular

What is planned to be until the next scrum meeting?

finishing up Trello and more research

What are the hurdles?

None

Brian Gonzalez:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Continued research on angular and nodejs

What is planned to be until the next scrum meeting?

Continue research on angular and nodejs

What are the hurdles?

none

Leonardo Rodriguez:

How many hours did I work since the last meeting?

3

What was done since the last scrum meeting?

Looking into the repository. Attempted connection with the MongoDB

What is planned to be until the next scrum meeting?

Complete understanding of server-side communication.

What are the hurdles?

Unable to connect mongoDB to the mongoCompass

Lewis Mesa:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

Some research on TypeScript but not as much as I wanted.

What is planned to be until the next scrum meeting?

Continue researching TypeScript so I may receive a proper task.

What are the hurdles?

Time constraints.

Javier Fernandez:

How many hours did I work since the last meeting?

- 1

What was done since the last scrum meeting?

- install docker

What is planned to be until the next scrum meeting?

- researched Angular, typescript and troubleshooted docker

What are the hurdles?

- final step in installing docker

Isaac Scott:

How many hours did I work since the last meeting?

4

What was done since the last scrum meeting?

Went over the structure of the repository and looked at the mongoDB local database structure.

What is planned to be until the next scrum meeting?

Continue research.

What are the hurdles?

Waiting on information about what the database looks like.

Joshua Alexander:

How many hours did I work since the last meeting?

2 hours

What was done since the last scrum meeting?

Researched Apollo Angular and watched development videos.

What is planned to be until the next scrum meeting?

Continue Apollo Angular research and related functions.

What are the hurdles?

None

Max Karey:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Worked on familiarizing myself with the different parts of the project and began isolating and testing individual parts.

What is planned to be until the next scrum meeting?

Continue to research and become more experienced with AngularJS

What are the hurdles?

None