# Daily Scrum #9 Sprint #1

Daily Scrum Meeting Minutes:

Attendees: Ihosvani Noa Zambrano, Emmanuel Egbukuyomi, Brian Gonzale, Lewis Mesa, Isaac Scott, Javier Fernandez, Joshua Alexander, Leonardo Rodriguez, Max Karey.

Start time: 9:30 pm

End time: 10:00 pm

Ihosvani Noa Zambrano Team Leader:

How many hours did I work since the last meeting?

4

What was done since the last scrum meeting?

Setting up a new branch, solving problems with the database, finishing trello set up, more research on angular

What is planned to be until the next scrum meeting?

Preparing sprint planning meeting and setting up the backend port

What are the hurdles?

None

Emmanuel Egbukuyomi Assistant Team Leader:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

Researching Apollo angular

What is planned to be until the next scrum meeting?

further research on angular, mongoDB ,and NestJS

What are the hurdles?

None

Brian Gonzalez:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

continued research

What is planned to be until the next scrum meeting?

continue research on angular and nodejs

What are the hurdles?

none

Leonardo Rodriguez:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Database connection, make NestJs research, particularly @nestjs/graphql

What is planned to be until the next scrum meeting?

Make front-back connection, submit the

What are the hurdles?

Unknown

Lewis Mesa:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

Apollo Angular research

What is planned to be until the next scrum meeting?

Continue researching Apollo Angular

What are the hurdles?

None.

Javier Fernandez:

How many hours did I work since the last meeting?

- 1

What was done since the last scrum meeting?

- Angular research

What is planned to be until the next scrum meeting?

- finish docker installation

What are the hurdles?

- none

Isaac Scott:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

Attempted to connect to MongoDB database.

What is planned to be until the next scrum meeting?

Connecting to MongoDB database and creating a new branch.

What are the hurdles?

I lost progress from my pluma clone repo.

Joshua Alexander:

How many hours did I work since the last meeting?

1.5 hours

What was done since the last scrum meeting?

Researched more into Apollo Angular

What is planned to be until the next scrum meeting?

Focus research a bit more on NodeJS

What are the hurdles?

None

Max Karey:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

Worked on familiarizing myself with database connection and reviewed messages between Project Manager and group

What is planned to be until the next scrum meeting?

Continue researching and create fork in github

What are the hurdles?

None