# Sprint #1 Planning

Attendees: Ihosvani Noa Zambrano, Emmanuel Egbukuyomi, Brian Gonzale, Isaac Scott, Javier Fernandez, Joshua Alexander, Leonardo Rodriguez, Max Karey, Lewis Mesa, Joseph Quinn

Start Time: 9:30 pm

End Time: 10:00pm

Date: 7/11/22

Questions:

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| #1 | As a product developer I want 70% of hour code unit tested | Not Done | EVERYONE | 20h |
| #2 | Add error handling on the code to cover in unit testing | Not Done | Everyone | 10h |
| #3 | Put user plugins in account | Not done | ihosvani | 10h |
| #4 | Change the search bar so it queries in every new input | Not done | ihosvani | 10h |
| #5 | Fix the admin plugin management | Not done | ihosvani | 10h |
| #6 | Wrapt the alert function on the admin components | Not done | ihosvani | 10h |

Sprint Goal: What are items/concepts that you hope to accomplish in this sprint?

Finish the admin portal and plugin and all of its functionalities

Total Estimated Velocity: CAP II 60 hours + CAP I 60 hours = 120 hours

Story Details

StoryID: Story# 1

Title

Acceptance Criteria:

Estimate: hours

________________________________________________________________________________________

Ihosvani Noa:

Admin Portal frontend

Plugins

Leonardo Rodriguez:

Registration Form

Admin Login

Brian Gonzalez and Javier Fernandez:

userMutation

changePassword

Lewis Mesa & Emmanuel Egbukuyomi:

Force reset password with email

Admin page user search

Password reset token authentication

Isaac Scott:

Password reset frontend

Joshua Alexander and Max Karey:

Delete user