# Daily Scrum #1 Sprint #2

Daily Scrum Meeting Minutes:

Attendees: Ihosvani Noa Zambrano, Emmanuel Egbukuyomi, Brian Gonzale, Lewis Mesa, Isaac Scott, Javier Fernandez, Joshua Alexander, Leonardo Rodriguez, Max Karey. Joseph Quiin, Ronald Hernandez

Start time: 9:30 pm

End time: 10:00 pm

Ihosvani Noa Zambrano Team Leader:

How many hours did I work since the last meeting?

10

What was done since the last scrum meeting?

Planning “sprint planning meeting”, going trough all of the files of the repository understanding how the structure of the website and the backend. Starting on the frontend of the admin portal.

What is planned to be until the next scrum meeting?

Have the structure of the Admin portal

What are the hurdles?

None

Emmanuel Egbukuyomi Assistant Team Leader:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Concluded my research on Apollo Angular, NestJS and MongoDB

What is planned to be until the next scrum meeting?

Pick a task on trello and work on it

What are the hurdles?

None

Brian Gonzalez:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Overviewed dependencies and overlooked repository

What is planned to be until the next scrum meeting?

Continue reviewing  dependencies and repository and look over server code

What are the hurdles?

none

Leonardo Rodriguez:

How many hours did I work since the last meeting?

4

What was done since the last scrum meeting?

Finish up RegisterForm for submission with comments, view the login Component

What is planned to be until the next scrum meeting?

Decide new user story and work on it

What are the hurdles?

Login page not working :(

Lewis Mesa:

How many hours did I work since the last meeting?

1.

What was done since the last scrum meeting?

A little bit of research on NestJs.

What is planned to be until the next scrum meeting?

Look at tasks, and hopefully get started.

What are the hurdles?

Wasn’t able to do as much this weekend. Have been really busy.

Javier Fernandez:

How many hours did I work since the last meeting?

- 1

What was done since the last scrum meeting?

- conclude review of current code in repository

What is planned to be until the next scrum meeting?

- review code in Pull Request

What are the hurdles?

- none

Isaac Scott:

How many hours did I work since the last meeting?

-1

What was done since the last scrum meeting?

-Picked a task and tried to connect to the database

What is planned to be until the next scrum meeting?

-Start working on the task

What are the hurdles?

-No

Joshua Alexander:

How many hours did I work since the last meeting?

2.5 hours

What was done since the last scrum meeting?

Completed NodeJS and some Mongo research.

What is planned to be until the next scrum meeting?

Begin assigned task

What are the hurdles?

None

Max Karey:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Continued working to familiarize myself with TypeScript and reviewed already written code in the repository

What is planned to be until the next scrum meeting?

Continue to familiarize myself with the already written code and the different libraries utilized within the repository

What are the hurdles?

None