# Daily Scrum #2 Sprint #2

Daily Scrum Meeting Minutes:

Attendees: Ihosvani Noa Zambrano, Brian Gonzale, Lewis Mesa, Isaac Scott, Joshua Alexander, Leonardo Rodriguez, Max Karey.

Start time: 9:30 pm

End time: 10:00 pm

Ihosvani Noa Zambrano Team Leader:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Fix the router problem with the admin page, add some elements to the admin component and more research related to the frontend of the website

What is planned to be until the next scrum meeting?

Advance on the front end for the admin portal

What are the hurdles?

None

Brian Gonzalez:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Continued reviewing dependencies and repository

What is planned to be until the next scrum meeting?

Continue reviewing repository and look over mongo database

What are the hurdles?

none

Leonardo Rodriguez:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Worked on the trello user stories

What is planned to be until the next scrum meeting?

Work on the reviewed code that Joseph will send

What are the hurdles?

none

Lewis Mesa:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

Picked Trello card and looked into how I can start to work on it.

What is planned to be until the next scrum meeting?

Look at the searchbar backend and understand it.

What are the hurdles?

Time constraints, got physically hurt.

Isaac Scott:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

Looked over the registration form to create the front end for the password reset

What is planned to be until the next scrum meeting?

Keep working on the front end of password reset

What are the hurdles?

No

Joshua Alexander:

How many hours did I work since the last meeting?

1.25 hours

What was done since the last scrum meeting?

Discussed admin password management and security flow for the process.

Began looking at the code to gain a better understanding in order to start the task.

What is planned to be until the next scrum meeting?

Continue looking into the current set of code.

What are the hurdles?

Understanding the maneuvering of the repository.

Max Karey:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Analyzed the code and read through the cards in order to determine what cards entailed what technologies

What is planned to be until the next scrum meeting?

Research a little more on MongoDB and look at applications of back-end server interactions

What are the hurdles?

None