# Daily Scrum #8 Sprint #2

Daily Scrum Meeting Minutes:

Attendees: Ihosvani Noa Zambrano, Emmanuel Egbukuyomi, Brian Gonzale, Lewis Mesa, Isaac Scott, Joshua Alexander, Leonardo Rodriguez, Max Karey.

Start time: 9:30 pm

End time: 10:00 pm

Ihosvani Noa Zambrano Team Leader:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

More research on graphql and troubleshooting

What is planned to be until the next scrum meeting?

Finish my card and

What are the hurdles?

Docker

Emmanuel Egbukuyomi Assistant Team Leader:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

Continued research on grapql

What is planned to be until the next scrum meeting?

Meet with Lewis and see what we can work on

What are the hurdles?

Laptop stuck on repair loop but managed to fix it :)

Brian Gonzalez:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Continued looking over backend and documentation and working on feature

What is planned to be until the next scrum meeting?

Continued looking over backend, documentation, and working on feature with Javier

What are the hurdles?

Other classes

Leonardo Rodriguez:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Help joshua out yesterday and have a meeting with

What is planned to be until the next scrum meeting?

Help Ihosvani tomorrow with trello and meeting

What are the hurdles?

Birthday

Lewis Mesa:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

Some research on graphql queries.

What is planned to be until the next scrum meeting?

Attempt to implement the query, or coordinate with Emmanuel to make some progress.

What are the hurdles?

Other classes and travelling issues.

Isaac Scott:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

Debugging

What is planned to be until the next scrum meeting?

Debugging, pull request and picking a new task

What are the hurdles?

Ran into an error with the form.

Joshua Alexander:

How many hours did I work since the last meeting?

1.5 hours

What was done since the last scrum meeting?

Completed adjustments to admin service and controller under Leonardo’s supervision.

What is planned to be until the next scrum meeting?

Review completed code and related keywords to better understand prisma.

What are the hurdles?

Understanding content in context.

Max Korey:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

Resaearch graphql, nestjs and review some of the stuff I work with joshua

What is planned to be until the next scrum meeting?

Work on my card

What are the hurdles?

Family Emergency