# Sprint #2 Retrospective minutes

Attendees: Ihosvani Noa Zambrano, Emmanuel Egbukuyomi, Brian Gonzale, Isaac Scott, Javier Fernandez, Joshua Alexander, Leonardo Rodriguez, Max Karey, Lewis Mesa, Jospeh Quinn, Ronald Hernandez

Start Time: 6:00 pm

End Time: 6:30 pm

JQ = Joseph Quinn

- Users' stories need to be more specific.

  - left room for error

- Fell back on Admin Portal, not all features were done

- Communication

  - dependencies

  - update reports on portion completed

- Use github bot to see when someone commits

- Visual representation of portions done

- JQ: Slowed down on finishing touches