# Backlog Grooming meeting #3

Backlog Grooming meeting #2:

Attendees: Ihosvani Noa Zambrano, Emmanuel Egbukuyomi, Brian Gonzale, Isaac Scott, Javier Fernandez, Joshua Alexander, Leonardo Rodriguez, Max Karey, Lewis Mesa, Jospeh Quinn, Ronald Hernandez

Start Time: 6:00 pm

End Time: 6:30 pm

Story Details

StoryID: Story# 1

Title

As an Admin I want access to the admin portal

Acceptance Criteria:

- Make sure that the router of Admin is working properly and redirections works

- Create the admin portal front end with this components and communication with the backend

  - Create assign-role, deactivate-activate-account, delete-account, and force-password-reset components and an admin.service. inside of the src/app/admin folder with ng. Each component and service must have its own folder.

    - assign-role html must be  a drop-down menu to select three types of users: Admin, User or Guest. In the assign-role.component.ts make a function that will call another function in the admin.service.ts do an graphql query giving the name of the user and the role to change into what the admin specified.

    - deactivate-activate-account html must be a button, when clicked it will call onClick() function and that function is going to call another function in admin.service.ts to do an graphql query giving the name of the user and changing the “enable” field in users to the contrary of the current value.

    - delete-account html must be a button, when clicked it will call onClick() function and that  function is going to call another function in admin.service.ts to do an http post and a graphql query specifying the name of the user to delete it from the database.

    - force-password-reset html must be a button, when clicked it will call onClick() function and that  function is going to call another function in admin.service.ts to do an http post with the name of the user.

    - Change the button to a loading button. If a 201 is received then change the button to a normal state, if any error occur change the button to red and display the error in a modal box displaying what the error is

    - Always use a confirmation box to confirm the usage of any button or dropdown buttons.

  - The admin html part should contain a search bar on the top of the page with a “search” button, a table with headers (name, email, website? and organization?) displaying X amount of user and on each side of the user have the assign-role, deactivate-activate-account, delete-account, and force-password-reset components and that each of those only affect the user they are “bond” to. and two buttons on the bottom which display “next X” and “Previous X” users.

    - When the admin page is starting it should fetch X amount of users from the database, using an http post and a graphql query on the admin service and display them in the table.

    - The next and previous button should fetch the next X or previous X users using graphql pagination and display them accordingly.

    - When the admin uses the search bar by putting an name or email it should call a function on the admin.service.ts to do an graphql query in which you will query by name and only receive X amount of user to display in the table, and then the functionality of next X and previous X would be to do a graphql query with pagination with the name or email provided in the search bar.

Estimate: 10 hours

________________________________________________________________________________________

StoryID: Story# 2

Title

As an Admin I want to be able to activate and deactivate users

Acceptance Criteria:

- In server/users/users.resolver.ts you will add a @Mutation with the name deactivateActivateUser, that will take two arguments:

  - displayName: string

  - enabled: boolean

    - update the user with name displayName the field enabled with the argument enabled

    - return the updated user if no error ocurred

Estimate: 2 hours

________________________________________________________________________________________

StoryID: Story# 3

Title

As an Admin I want to be able to assign roles to accounts

Acceptance Criteria:

- In server/users/users.resolver.ts you will add a @Mutation with the name assignRole, that will take two arguments:

  - displayName: string

  - role: Role

    - Update the user with name displayName the field role with the argument role and return the updated user

Estimate: 2 hours

________________________________________________________________________________________

StoryID: Story# 4

Title

As an Admin I want to be able to force accounts to perform a password reset

Acceptance Criteria:

- In server/users/users.resolver.ts you will add a @Mutation with the name forcePasswordReset, that will take one arguments:

  - displayName: string, the name of the user

    - Disable the user with displayName == the argument displayName

    - send email to user verified email with url to password reset page

      - url should include user’s authentication values

      - e.g. localhost:4200/password-reset?email=test@fiu.edu&password=2y1sH2ss!@1a23!a1

      - use EmalService for the email

Estimate: 40h

________________________________________________________________________________________

StoryID: Story# 5

Title

As an admin I want to be able to delete accounts

Acceptance Criteria:

- In server/users/users.resolver.ts you will add a @Mutation with the name deleteAccount, that will take one argument:

  - displayName

    - Delete user with name displayName and return the user deleted.

Estimate: 5h

________________________________________________________________________________________

StoryID: Story# 6

Title

As an admin, only admins may access the admin portal

Acceptance Criteria:

Add a backend guard to check that only users who login as admin have access to the admin functions mentioned before.

Double check on the backend

Estimate: 5h

StoryID: Story# 7

Title

As a product owner I would like unit testing with 70% code coverage

Acceptance Criteria:

On the frontend and backend add units testing that covers around 70% of your code in the specs file that you create.

Estimate: 5h

StoryID: Story# 8

Title

As an admin I want to see the users from the database

Acceptance Criteria:

- In server/users/users.resolver.ts you will add a @Query with the name users, that will take two arguments:

  - take: number, the amount of users to display

  - skip: number, the amount of users to ignore

    - Using findmany function specify to “take” the limit argument and “skip” the offset argument, and it will take any type of user with “where{}”. If offset is bigger than the number of users in the database make sure to return the last “limit” users

Estimate: 5h

StoryID: Story# 9

Title

As an admin I want to search for a specific user with a name or email

Acceptance Criteria:

- In server/users/users.resolver.ts you will add a @Query with the name searchUsers, that will take three arguments:

  - take: number, the amount of users to display

  - skip: number, the amount of users to ignore

  - nameOrEmail: string, a string that may look for an email or name, you have to check for it contains

    - Using findMany function specify to “take” the limit argument and “skip” the offset argument, and it will take an user that contains the nameOrEmail, hint: use where: { contains{ displayName?: nameOrEmail, email. If offset is bigger than the number of users in the database make sure to return the last “limit” users.

Estimate: 5h