# Daily Scrum #1 Sprint #3

Daily Scrum Meeting Minutes:

Attendees: Ihosvani Noa Zambrano, Brian Gonzale, Lewis Mesa, Javier Fernandez, Joshua Alexander, Leonardo Rodriguez, Max Karey, Joseph Quinn

Start time: 9:30 pm

End time: 10:00 pm

Ihosvani Noa Zambrano Team Leader:

How many hours did I work since the last meeting?

4

What was done since the last scrum meeting?

Fix docker and work on graphql

What is planned to be until the next scrum meeting?

Finish my card

What are the hurdles?

Miscommunication

Brian Gonzalez:

How many hours did I work since the last meeting?

3

What was done since the last scrum meeting?

Looked over code with Javier, planning for feature

What is planned to be until the next scrum meeting?

Continue to work on enabled user check on login

What are the hurdles?

Login feature not fully implemented

Leonardo Rodriguez:

How many hours did I work since the last meeting?

4

What was done since the last scrum meeting?

Started working on the Admin Role access functionality

What is planned to be until the next scrum meeting?

Finish the admin Role access functionality

What are the hurdles?

Lewis Mesa:

How many hours did I work since the last meeting?

2 hours 30 minutes

What was done since the last scrum meeting?

Card was finished.

What is planned to be until the next scrum meeting?

Add admin auth guard into my search bar backend.

What are the hurdles?

Card was finished without use of Resolver.

Javier Fernandez:

How many hours did I work since the last meeting?

- 1

What was done since the last scrum meeting?

- Work on the card

What is planned to be until the next scrum meeting?

- Work on my card

What are the hurdles?

- Ran into problems with login

Joshua Alexander:

How many hours did I work since the last meeting?

1 hour

What was done since the last scrum meeting?

Looked into guards and prisma commands for better  understanding after reviewing code.

What is planned to be until the next scrum meeting?

Adjust code and complete the testing for the task and begin the next task.

What are the hurdles?

Completing the basic understanding of the next task.

Max Karey:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

Continued to review code and continued testing

What is planned to be until the next scrum meeting?

Finish and working on guard with Joshua

What are the hurdles?

None