# Daily Scrum #4 Sprint #3

Daily Scrum Meeting Minutes:

Attendees: Ihosvani Noa Zambrano, Emmanuel Egbukuyomi, Brian Gonzale, Lewis Mesa, Isaac Scott, Joshua Alexander, Leonardo Rodriguez,Max Karey.

Start time: 9:30 pm

End time: 10:00 pm

Ihosvani Noa Zambrano Team Leader:

How many hours did I work since the last meeting?

4

What was done since the last scrum meeting?

Finish the cards and sprint 3 updates and work on my cards

What is planned to be until the next scrum meeting?

Keep working on my cards

What are the hurdles?

None

Emmanuel Egbukuyomi Assistant Team Leader:

How many hours did I work since the last meeting?

1.5

What was done since the last scrum meeting?

Continued research on graphql and met with teammate(Lewis) on what to work on.

What is planned to be until the next scrum meeting?

Work on card with teammate.

What are the hurdles?

None

Brian Gonzalez:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Continued reviewing documentation for graphql

What is planned to be until the next scrum meeting?

continue reviewing documentation for graphql and continue feature

What are the hurdles?

classes

Leonardo Rodriguez:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Work with Ihosvani to understand graphql Admin role backend testing

What is planned to be until the next scrum meeting?

Finish admin role, help other groupmates

What are the hurdles?

Errors when testing

Lewis Mesa:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

Watched an hour of GraphQL video, made a list of questions I had about the video. Coordinated with Emmanuel and took a closer look at my trello card.

What is planned to be until the next scrum meeting?

Hopefully some code,

What are the hurdles?

None.

Isaac Scott:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

Research GraphQL

What is planned to be until the next scrum meeting?

Continue research and make the changes to the reset page

What are the hurdles?

Mid-terms

Joshua Alexander:

How many hours did I work since the last meeting?

2 hours

What was done since the last scrum meeting?

Met up with Max and attempted to complete account delete mutation.

Docker experienced issues and tried troubleshooting the issues.

What is planned to be until the next scrum meeting?

Fix docker and reinstall if necessary. Complete the delete mutation.

What are the hurdles?

Docker functionality.

Max Karey

How many hours did I work since the last meeting?

1 hour

What was done since the last scrum meeting?

Met up with Joshua and attempted to complete account delete mutation.

Docker experienced issues and tried troubleshooting the issues with Joshua, Windows 11 also gave me issue.

What is planned to be until the next scrum meeting?

Roll back to Windows 10 and complete the delete mutation.

What are the hurdles?

None