# Daily Scrum #5 Sprint #3

Daily Scrum Meeting Minutes:

Attendees: Ihosvani Noa Zambrano, Emmanuel Egbukuyomi, Brian Gonzale, Lewis Mesa, Isaac Scott, Javier Fernandez, Joshua Alexander, Leonardo Rodriguez, Max Karey.

Start time: 6:00 pm

End time: 6:30 pm

Ihosvani Noa Zambrano Team Leader:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Keep working on my card and thinking ways of implementing the search bar

What is planned to be until the next scrum meeting?

Finish my card

What are the hurdles?

None

Emmanuel Egbukuyomi Assistant Team Leader:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

watching videos on graphql and looked over some code

What is planned to be until the next scrum meeting?

Work on my assigned card over the weekend

What are the hurdles?

None

Brian Gonzalez:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Continued reviewing documentation for graphql

What is planned to be until the next scrum meeting?

continue reviewing documentation for graphql and continue feature

What are the hurdles?

Classes

Leonardo Rodriguez:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Finish Admin Role Authorisation

What is planned to be until the next scrum meeting?

Clean up code and start password reset back end, or at least the email service

What are the hurdles?

none

Lewis Mesa:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

Looked at nodejs resolver documentation, watched more of graphql video. Nodejs part.

What is planned to be until the next scrum meeting?

Get Ihosvani and Leo’s work on the search bar backend, watch resolver section of video, and hopefully start working on the resolver.

What are the hurdles?

Other work and schoolwork.

Javier Fernandez:

How many hours did I work since the last meeting?

- 30 minutes

What was done since the last scrum meeting?

- watch videos on graphQL

What is planned to be until the next scrum meeting?

- work on task

What are the hurdles?

- internet access

Isaac Scott:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

Research on graphQL

What is planned to be until the next scrum meeting?

Make the changes for the reset page

What are the hurdles?

None

Joshua Alexander:

How many hours did I work since the last meeting?

1 hour

What was done since the last scrum meeting?

Began the process of resetting docker environment

What is planned to be until the next scrum meeting?

Complete the setup again and confirm functionality.

What are the hurdles?

Docker working.

Max Karey:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

Worked to resolve computer issues and researched NestJS and documentation sent in discord

What is planned to be until the next scrum meeting?

Assist Joshua in fixing his docker and finish our tasks

What are the hurdles?

None