# Daily Scrum #6 Sprint #3

Daily Scrum Meeting Minutes:

Attendees: Ihosvani Noa Zambrano, Emmanuel Egbukuyomi, Brian Gonzale, Lewis Mesa, Isaac Scott, Javier Fernandez, Leonardo Rodriguez, Max Karey.

Start time: 9:30 pm

End time: 10:00 pm

Ihosvani Noa Zambrano Team Leader:

How many hours did I work since the last meeting?

8 hours

What was done since the last scrum meeting?

Updated some cards, work on finishing all queries and mutations on the front end, help Lewis and Brian on their cards, implement Optimistic UI on the front end

What is planned to be until the next scrum meeting?

Finish my card and push it

What are the hurdles?

None

Emmanuel Egbukuyomi Assistant Team Leader:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

Looked over code Ihosvani assisted Lewis with and learned a few things.

What is planned to be until the next scrum meeting?

Work on a new card with Lewis and review code.

What are the hurdles?

None

Brian Gonzalez:

How many hours did I work since the last meeting?

3

What was done since the last scrum meeting?

Implement and test basic feature implementation

What is planned to be until the next scrum meeting?

Refine and test graphql code

What are the hurdles?

none

Leonardo Rodriguez:

How many hours did I work since the last meeting?

3

What was done since the last scrum meeting?

Change admin role guard front end to check with backend, no testing done yet

What is planned to be until the next scrum meeting?

Changing admin role guard front end

Tip: use something like @CurrentUser() to have access to jwt.

What are the hurdles?

Lewis Mesa:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

Worked with Ihosvani on the force password reset. Looked over the search bar query.

What is planned to be until the next scrum meeting?

Work/coordinate with Emmanuel to get some work done on force password reset.

What are the hurdles?

None.

Javier Fernandez:

How many hours did I work since the last meeting?

- 1

What was done since the last scrum meeting?

- Mutations, Activate/Deactivate role

What is planned to be until the next scrum meeting?

- catch up on completed task

What are the hurdles?

- none

How many hours did I work since the last meeting?

0.5

What was done since the last scrum meeting?

Pulling changes and fixing conflicts

What is planned to be until the next scrum meeting?

Keep making the changes to the reset-page

What are the hurdles?

Midterms

Max Karey:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

Reviewed code and Researched materials associated with difficulties I was having

What is planned to be until the next scrum meeting?

Finish my tasks

What are the hurdles?

None