# Daily Scrum #2 Sprint #4

Daily Scrum Meeting Minutes:

Attendees: Ihosvani Noa Zambrano, Brian Gonzale, Lewis Mesa, Isaac Scott, Javier Fernandez, Joshua Alexander, Leonardo Rodriguez, Max Karey.

Start time: 9:30 pm

End time: 10:00 pm

Ihosvani Noa Zambrano Team Leader:

How many hours did I work since the last meeting?

2h

What was done since the last scrum meeting?

Research on CSS and some error handeling on the frontend

What is planned to be until the next scrum meeting?

Continue working on my cards

What are the hurdles?

None

Brian Gonzalez:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Continued to work on finalizing feature

What is planned to be until the next scrum meeting?

Continue to work on finalizing feature, update arguments

What are the hurdles?

none

Leonardo Rodriguez:

How many hours did I work since the last meeting?

3

What was done since the last scrum meeting?

Finish up the plugin import page

What is planned to be until the next scrum meeting?

unknown

What are the hurdles?

Lewis Mesa:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

Pulled from git and transferred code from laptop to my PC.

What is planned to be until the next scrum meeting?

Work on email and token.

What are the hurdles?

Technical issues and personal life responsibilities.

Javier Fernandez:

How many hours did I work since the last meeting?

- 1

What was done since the last scrum meeting?

- research on graphQL

What is planned to be until the next scrum meeting?

- review code with brian

What are the hurdles?

- class proect

Isaac Scott:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

Research on graphQL

What is planned to be until the next scrum meeting?

Implement the call to changePassword and pass the password as a string along with the where

What are the hurdles?

No

Joshua Alexander:

How many hours did I work since the last meeting?

2 hours

What was done since the last scrum meeting?

Met with Max and began test preparation for the delete mutation and error handling.

What is planned to be until the next scrum meeting?

Continue error testing and verifying results.

What are the hurdles?

None

Max Karey:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

Looked over code and prepared for testing by creating test users in a database,

What is planned to be until the next scrum meeting?

Get questions Joshua and I have answered and determine the full scope of the testing that needs to be done, also continue working on testing.

What are the hurdles?

None