# Daily Scrum #7 Sprint #4

Daily Scrum Meeting Minutes:

Attendees: Ihosvani Noa Zambrano, Emmanuel Egbukuyomi, Brian Gonzale, Lewis Mesa, Isaac Scott, Javier Fernandez, Joshua Alexander, Leonardo Rodriguez, Max Karey.

Start time: 9:30 pm

End time: 10:00 pm

Ihosvani Noa Zambrano Team Leader:

How many hours did I work since the last meeting?

4

What was done since the last scrum meeting?

Finish all error showing and added the css for the page

What is planned to be until the next scrum meeting?

Keep working on other user stories

What are the hurdles?

None

Brian Gonzalez:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Continued to finalize feature

What is planned to be until the next scrum meeting?

Continue to finalize feature

What are the hurdles?

none

Lewis Mesa:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Finished GraphQL video and tried to catch up a little.

What is planned to be until the next scrum meeting?

Finish feature with Ihosvani.

What are the hurdles?

Personal emergency/issues.

Joshua Alexander:

How many hours did I work since the last meeting?

4 hours

What was done since the last scrum meeting?

.Had meeting with Ihosvani. Confirmed environment functionality and postman testing for backend implementations.

What is planned to be until the next scrum meeting?

Look into the frontend page code and begin working on the user password reset page user story.

What are the hurdles?

None.

Max Karey:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

Got with Joshua and confirmed that Admin deletion was finished and unit testing had been completed, also planned on meeting tomorrow to help out with other user stories

What is planned to be until the next scrum meeting?

Get with team and help out with other user stories

What are the hurdles?

None