# Daily Scrum #8 Sprint #4

Daily Scrum Meeting Minutes:

Attendees: Ihosvani Noa Zambrano, Emmanuel Egbukuyomi, Brian Gonzale, Lewis Mesa, Isaac Scott, Javier Fernandez, Joshua Alexander, Leonardo Rodriguez, Max Karey.

Start time: 9:30 pm

End time: 10:00 pm

Ihosvani Noa Zambrano Team Leader:

How many hours did I work since the last meeting?

6h

What was done since the last scrum meeting?

Finish this user stories:

| 1 | As an User I want to be able to reset my password with a page |
| --- | --- |
| 2 | As an User I want to receive an email about a password reset |
| 3 | As an admin I want to see all errors from the buttons in the frontend |
| 4 | As an Admin I want a good looking admin portal |
| 5 | As an user If I am logged in I don't want to see register or login, and If I am an admin I want a button on the nav to go to the admin portal |

What is planned to be until the next scrum meeting?

Finish remaining user stories

What are the hurdles?

None

Brian Gonzalez:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Continued to work on feature

What is planned to be until the next scrum meeting?

continue to finalize feature

What are the hurdles?

none

Leonardo Rodriguez:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Research

What is planned to be until the next scrum meeting?

Research

What are the hurdles?

Lewis Mesa:

How many hours did I work since the last meeting?

1.

What was done since the last scrum meeting?

Shadowed Ihosvani on the email portion of the forcePassword reset along with Emmanuel.

What is planned to be until the next scrum meeting?

Attempt to complete it.

What are the hurdles?

Errands and other schoolwork.

Isaac Scott:

How many hours did I work since the last meeting?

30 mins

What was done since the last scrum meeting?

Looked at the recent commits

What is planned to be until the next scrum meeting?

Unit testing

What are the hurdles?

No

Joshua Alexander:

How many hours did I work since the last meeting?

2 hours

What was done since the last scrum meeting?

Reviewed html and css while reviewing password reset page code.

What is planned to be until the next scrum meeting?

Assist others with remaining tasks.

What are the hurdles?

None

Max Karey:

How many hours did I work since the last meeting?

1 hour

What was done since the last scrum meeting?

Reviewed documentation with Angular and NestJS

What is planned to be until the next scrum meeting?

Get with rest of team and help out with remaining user stories

What are the hurdles?

None

Emmanuel Egbukuyomi:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

Getting caught up with missed work.

What is planned to be until the next scrum meeting?

Get caught up on missed work and meet with Ihosvani.

What are the hurdles?

None