# Team Planning

Team Name: Group 10

Sprint Summary

Sprint #: 4

Date: 6/28/22

Product Owner: Britnie

Scrum master: Katelyn

Stories Pulled Into Sprint

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 1 | As a developer, I want to finish getting books by an author | ✓ | Katelyn | 8 hours |
| 2 | As a developer I want to retrieve an user and update a user | ✓ | Britnie | 8 hours |
| 3 | As a developer I want to get all comments and ratings sorted by the highest rating and also get an average of rating of a book | ✓ | Ihosvani | 8 hours |
| 4 | As a developer, I want to get the top 10 most sold copies | ✓ | Marcus | 8 hours |

Sprint Goal: What are items/concepts that you hope to accomplish in this sprint?

Getting everyone on the same page with the framework/ database, working on communication, and starting to work on our individual parts of the project.

Total Estimated Velocity: 48 hours

Story Details

StoryID: Story# 1

Title

As a developer, I want to finish getting books by an author

Acceptance Criteria:

- Fix function to get a list of books from an author

Acceptance Test:

Getting a list of books from an author using postman GET method

Estimate: 8 hours

_____________________________________________________________________________________

Story Details

StoryID: Story# 2

Title

As a developer I want to retrieve an user and update a user

Acceptance Criteria:

- Create a function to get a list of users objects

- Create a function go update an user

Acceptance Test:

- Being able to update an user

- Being able to retrieve a list of users objects

Estimate: 8 hours

_____________________________________________________________________________________

Story Details

StoryID: Story# 3

Title

As a developer I want to get all comments and ratings sorted by the highest rating and also get an average of rating of a book

Acceptance Criteria:

- Make a function to get all comments and rating sorted by the highest rating

- Make a function to get an average rating of a book

Acceptance Test:

- Getting all comment and rating sorted by the highest rating in postman

- Getting an average rating of a book

Estimate: 8 hours

_____________________________________________________________________________________

StoryID: Story# 4

Title

As a developer, I want to get the top 10 most sold copies

Acceptance Criteria:

- Create a function to get the top 10 books with the most copies sold

Acceptance Test:

Getting a list of top 10 sold books using postman GET method

Estimate: 8 hours

_____________________________________________________________________________________