# Daily Scrum #7 Sprint #4

Daily Scrum Meeting Minutes:

Attendees: Ihosvani Noa Zambrano, Emmanuel Egbukuyomi, Brian Gonzale, Lewis Mesa, Isaac Scott, Javier Fernandez, Joshua Alexander, Leonardo Rodriguez, Max Karey.

Start time: 9:30 pm

End time: 10:00 pm

Ihosvani Noa Zambrano Team Leader:

How many hours did I work since the last meeting?

2h

What was done since the last scrum meeting?

Research on unit testing and added the roles guard to the resolvers

What is planned to be until the next scrum meeting?

More research

What are the hurdles?

None

Brian Gonzalez:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Continued finalizing feature

What is planned to be until the next scrum meeting?

Continue finalizing feature

What are the hurdles?

none

Leonardo Rodriguez:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Start making mock data for backend unit testing

What is planned to be until the next scrum meeting?

Finish unit testing

What are the hurdles?

Lewis Mesa:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

Tried to figure out how to do error handling on the password reset

What is planned to be until the next scrum meeting?

Figure out any errors and coordinate with Emmanuel if possible.

What are the hurdles?

Time constraints.

Isaac Scott:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

Tried some other things to run spec file

What is planned to be until the next scrum meeting?

Research

What are the hurdles?

Same hurdle

Joshua Alexander:

How many hours did I work since the last meeting?

1.5 hours

What was done since the last scrum meeting?

Worked on implementing the error handling.

What is planned to be until the next scrum meeting?

Continue implementing error handling and identify different method for handling error than try and catch.

What are the hurdles?

Finding a suitable solution.

Max Karey:

How many hours did I work since the last meeting?

1 hour

What was done since the last scrum meeting?

Finished reviewing NestJS documentation sent to me and watched video on unit testing

What is planned to be until the next scrum meeting?

Get with team and help with unit testing

What are the hurdles?

None

Enmanuel Egbukuyomi:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Research on unit testing

What is planned to be until the next scrum meeting?

More research on unit testing, meet with Lewis and see what we can work on.

What are the hurdles?

Work

Javier Fernandez:

How many hours did I work since the last meeting?

- 1.5 hr

What was done since the last scrum meeting?

- Researched error handling, unit testing and reviewed code that was committed last night on github

What is planned to be until the next scrum meeting?

- coordinate with Brian

What are the hurdles?

- None