# Daily Scrum #5 Sprint #5

Daily Scrum Meeting Minutes:

Attendees: Ihosvani Noa Zambrano, Brian Gonzale, Lewis Mesa, Isaac Scott, Joshua Alexander, Leonardo Rodriguez, Max Karey.

Start time: 6:00 pm

End time: 6:30 pm

Ihosvani Noa Zambrano Team Leader:

How many hours did I work since the last meeting?

2h

What was done since the last scrum meeting?

I finish my research on the testing and implemented new error handling on the frontend

What is planned to be until the next scrum meeting?

Finish my user stories

What are the hurdles?

None

Brian Gonzalez:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Continued to work on feature

What is planned to be until the next scrum meeting?

continue to work on feature

What are the hurdles?

none

Leonardo Rodriguez:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Working on the nav bar

What is planned to be until the next scrum meeting?

Help lewis, finish the nav bar

What are the hurdles?

Lewis Mesa:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

Tried to fix docker issues.

What is planned to be until the next scrum meeting?

Finishing the email, and validation as well.

What are the hurdles?

Docker difficulties.

Isaac Scott:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

Fixed docker issues

What is planned to be until the next scrum meeting?

Push to passwordReset and maybe some Unit testing.

What are the hurdles?

docker along with other issues

Joshua Alexander:

How many hours did I work since the last meeting?

1.5 hours

What was done since the last scrum meeting?

Troubleshooted docker and commit issues.

What is planned to be until the next scrum meeting?

Fix docker setup and test all functionality.

What are the hurdles?

Confirming that docker has no issues.

Max Karey:

How many hours did I work since the last meeting?

1 hour

What was done since the last scrum meeting?

reviewed nestjs docs and angular video

What is planned to be until the next scrum meeting?

get with Joshua to finish unit testing, and begin developing plan for front end work

What are the hurdles?

None