# Daily Scrum #6 Sprint #5

Daily Scrum Meeting Minutes:

Attendees: Ihosvani Noa Zambrano, Emmanuel Egbukuyomi, Brian Gonzale, Lewis Mesa, Isaac Scott, Javier Fernandez, Joshua Alexander, Leonardo Rodriguez, Max Karey.

Start time: 9:30 pm

End time: 10:00 pm

Ihosvani Noa Zambrano Team Leader:

How many hours did I work since the last meeting?

2h

What was done since the last scrum meeting?

Worked on the admin plugin page

What is planned to be until the next scrum meeting?

Finish the admin plugin page

What are the hurdles?

None

Brian Gonzalez:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Continued to work on error handling

What is planned to be until the next scrum meeting?

continue to work on finalization and error handling

What are the hurdles?

none

Leonardo Rodriguez:

How many hours did I work since the last meeting?

3

What was done since the last scrum meeting?

Finished up testing and some minor changes to error handling

What is planned to be until the next scrum meeting?

Finish up the error edits

What are the hurdles?

Lewis Mesa:

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

Attempted some unit testing on force password reset

What is planned to be until the next scrum meeting?

Meet with Emmanuel to coordinate unit testing/error validation.

What are the hurdles?

Had to rebuild docker, create a new ssh key, and pulled admin portal branch.

Isaac Scott:

How many hours did I work since the last meeting?

1

What was done since the last scrum meeting?

Continue shallow unit testing

What is planned to be until the next scrum meeting?

Continue shallow unit testing

What are the hurdles?

None

Joshua Alexander:

How many hours did I work since the last meeting?

1 hour

What was done since the last scrum meeting?

Completed basic error handling for the delete mutation.

What is planned to be until the next scrum meeting?

Help in applying more additions for error handling and going through unit testing.

What are the hurdles?

None.

Max Karey:

How many hours did I work since the last meeting?

1 hour

What was done since the last scrum meeting?

Had issues with my docker which I attempted to fix and ultimately required me to reinstall all the files, I also continued researching error handling.

What is planned to be until the next scrum meeting?

Help team with try catch error handling and continue to unit test the code we've created

What are the hurdles?

None