# Sprint #5 Review minutes

Attendees: Ihosvani Noa Zambrano, Emmanuel Egbukuyomi, Brian Gonzale, Isaac Scott, Javier Fernandez, Joshua Alexander, Leonardo Rodriguez, Max Karey, Lewis Mesa, Jospeh Quinn, Ronald Hernandez

Start Time: 6:00 pm

End Time: 6:30 pm

- Ihosvani researched unit testing. Finalized features on the plugin management page. Changed the search bar functionality that auto populates with results. Fixed the login and the roles guard.

- Brian finished the change password mutation, implemented error handling, and researched unit testing.

- Lewis shadowed Leo and Ihosvani. Tried to collaborate with Emmanuel and focused on the development of the password reset feature. Also assisted in the email feature as well.

- Isaac researched unit testing and completed said testing for the reset password feature.

- Joshua added error handling the update delete mutations and researched unit testing for that feature.

- Max worked on the admin user deletion feature and has planned with Joshua to finish unit testing on it.