Florida International University

School of Computing and Information Sciences

Machine Learning Focus

Final Deliverable

Project Title:  PluMA 2.0 Machine Learning Pipeline Refactor

Team Members:

Adrian Alpizar

Alana Barned

Alfredo Cabanas

Leonardo Canizares

Gavin James

Eduardo Marcucci

Patrizio Rinaldi Fonseca

John Sehuwerert

Michael Wei

Kevin Winter

Product Owner:

Dr. Trevor Cickovski

Instructor:

Dr. Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the information necessary to gain a good understanding of the machine learning plugins written for PluMA and their purpose. PluMA is a pool for bioinformaticians to prototype algorithms and wrap them as plugins that can be reused by other users in other pipelines. This project is set to properly refactor machine learning pipelines developed by collaborators with Bioinformatics Research Group (BioRG) as a series of plugins to make compatible with PluMA. This document describes the contributions that our group has made within the Summer 2022 semester in detail, including but not limited to, UML diagrams, System Design, and Agile Ceremonies.

Table of Contents

Introduction ………………………………………………………………………………………………………........   6

Current System ……….……………………………………………………………………………….………………..   6

Purpose of New System  …………………………………………………..…………………………………………………….    6

User Stories

Implemented User Stories  ………………………………………….……………………………………………………………..    7

Pending User Stories  ………………………………………………………….……...………………………………..……   22

Project Plan

Hardware and Software Resources  ………………………………………………………….….…   24

Sprints Plan  ……………………………………………………………………………………..…….…………...   25

Sprint 1  ……………………………………………………………………………………….…………...     25

Sprint 2  ………………………………………………………………………………………….………...     27

Sprint 3  ………………………………………………………………………………………….………...     31

Sprint 4  ………………………………………………………………………………………….………...     37

Sprint 5  ………………………………………………………………………………………….………..    	40

System Design

System and Subsystem Decomposition  ………………………………………………………………………………………….………….…	44

Pipeline system Diagram  ………………………………………………………………………………………………….…...	46

Design Patterns  ………………………………………………………………………………………………….…....	47

System Validation  ………………………………………………………………………………………………………….	49

Glossary  ………………………………………………………………………………………………………….	50

Appendix

Appendix A - Sprint Review Reports  ………………………………………………………………..………………………………...……	51

Appendix B - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents  …………………………………………………………………….…………………...……………	61

References ………………………………………………………………………………………………...………...	62

# Introduction

Bioinformaticians cannot reuse internal stages of existing pipelines often resulting in time reinventing the wheel that could be more optimally used to advance research. PluMA attempts to fix this problem by providing a pool where bioinformaticians can prototype algorithms and wrap them as plugins that can be reused by other users in other pipelines.

## Current System

The inherently interdisciplinary bioinformatics landscape currently contains a great deal of pipelines, often implemented as single large scripts of functions.

## Purpose of New System

Machine learning pipelines developed by collaborators with BioRG will be refactored as a series of plugins that are compatible with PluMA. This will allow bioinformaticians to reuse internal stages of existing pipelines which will eliminate wasted time recreating existing stages thus allowing time to be used more optimally to advance research.

# User Stories

Implemented User Stories

| User Story # | 1 |
| --- | --- |
| Assigned to | Patrizio Rinaldi, Kevin Winter |
| User Story | As a ML pipeline developer, I need to have an outline of Flood-Cas in Flood. |
| Acceptance Criteria | There is a doc file in the right directory that groups code according to the functionality it provides to the program file they are in. |

| User Story # | 2 |
| --- | --- |
| Assigned to | John Sehuwerert, Eduardo Marcucci |
| User Story | As a ML pipeline developer, I need to have an outline of Flood-Prediction in Flood. |
| Acceptance Criteria | There is a doc file in the right directory that groups code according to the functionality it provides to the program file they are in. |

| User Story # | 3 |
| --- | --- |
| Assigned to | Gavin James, Leonardo Canizares |
| User Story | As a ML pipeline developer, I need to have an outline of lstm-flood-prediction in Flood. |
| Acceptance Criteria | There is a doc file in the right directory that groups code according to the functionality it provides to the program file they are in. |

| User Story # | 4 |
| --- | --- |
| Assigned to | Alana Barned, Alfredo Cabanas |
| User Story | As a ML pipeline developer, I need to have an outline of ml-flood-prediction in Flood. |
| Acceptance Criteria | There is a doc file in the right directory that groups code according to the functionality it provides to the program file they are in. |

| User Story # | 5 |
| --- | --- |
| Assigned to | Michael Wei, Adrian Alpizar |
| User Story | As a ML pipeline developer, I need to have an outline of Jupyter in Flood. |
| Acceptance Criteria | There is a doc file in the right directory that groups code according to the functionality it provides to the program file they are in. |

| User Story # | 6 |
| --- | --- |
| Assigned to | Patrizio Rinaldi, Kevin Winter |
| User Story | As a ML pipeline developer, I need to have a Dependency List of Flood-Cas in Flood. |
| Acceptance Criteria | There is a doc file in the right directory that contains a list of each import statement and file read the program file performs. |

| User Story # | 7 |
| --- | --- |
| Assigned to | John Sehuwerert, Eduardo Marcucci |
| User Story | As a ML pipeline developer, I need to have a Dependency List of Flood-Prediction in Flood. |
| Acceptance Criteria | There is a doc file in the right directory that contains a list of each import statement and file read the program file performs. |

| User Story # | 8 |
| --- | --- |
| Assigned to | Gavin James, Leonardo Canizares |
| User Story | As a ML pipeline developer, I need to have a Dependency List of lstm-flood-prediction in Flood. |
| Acceptance Criteria | There is a doc file in the right directory that contains a list of each import statement and file read the program file performs. |

| User Story # | 9 |
| --- | --- |
| Assigned to | Alana Barned, Alfredo Cabanas |
| User Story | As a ML pipeline developer, I need to have a Dependency List of ml-flood in Flood. |
| Acceptance Criteria | There is a doc file in the right directory that contains a list of each import statement and file read the program file performs. |

| User Story # | 10 |
| --- | --- |
| Assigned to | Michael Wei, Adrian Alpizar |
| User Story | As a ML pipeline developer, I need to have a Dependency List of Jupyter in Flood. |
| Acceptance Criteria | There is a doc file in the right directory that contains a list of each import statement and file read the program file performs. |

| User Story # | 11 |
| --- | --- |
| Assigned to | Patrizio Rinaldi, Kevin Winter |
| User Story | As a ML pipeline developer, I need to have a Template of Flood-Cas in Flood. |
| Acceptance Criteria | There is a mapping of each item in the outline doc, in the corresponding directory, to the process/function/stage in a ML pipeline the item belongs to. |

| User Story # | 12 |
| --- | --- |
| Assigned to | John Sehuwerert, Eduardo Marcucci |
| User Story | As a ML pipeline developer, I need to have a Template of Flood-Prediction in Flood. |
| Acceptance Criteria | There is a mapping of each item in the outline doc, in the corresponding directory, to the process/function/stage in a ML pipeline the item belongs to. |

| User Story # | 13 |
| --- | --- |
| Assigned to | Gavin James, Leonardo Canizares |
| User Story | As a ML pipeline developer, I need to have a Template of lstm-flood-prediction in Flood. |
| Acceptance Criteria | There is a mapping of each item in the outline doc, in the corresponding directory, to the process/function/stage in a ML pipeline the item belongs to. |

| User Story # | 14 |
| --- | --- |
| Assigned to | Alana Barned, Alfredo Cabanas |
| User Story | As a ML pipeline developer, I need to have a Template of ml-flood in Flood. |
| Acceptance Criteria | There is a mapping of each item in the outline doc, in the corresponding directory, to the process/function/stage in a ML pipeline the item belongs to. |

| User Story # | 15 |
| --- | --- |
| Assigned to | Michael Wei, Adrian Alpizar |
| User Story | As a ML pipeline developer, I need to have a Template of Jupyter in Flood. |
| Acceptance Criteria | There is a mapping of each item in the outline doc, in the corresponding directory, to the process/function/stage in a ML pipeline the item belongs to. |

| User Story # | 16 |
| --- | --- |
| Assigned to | Patrizio Rinaldi, Kevin Winter |
| User Story | As a ML pipeline developer, I need to extract the python code from the Jupyter notebooks in Flood-Cas, and save the code into my Delphi local space. |
| Acceptance Criteria | There is a .py file with the same name as the corresponding jupyter notebook file in the same directory, that contains all the python statements in the aforementioned jupyter notebook file. |

| User Story # | 17 |
| --- | --- |
| Assigned to | John Sehuwerert, Eduardo Marcucci |
| User Story | As a ML pipeline developer, I need to extract the python code from the Jupyter notebooks in Flood-Prediction, and save the code into my Delphi local space. |
| Acceptance Criteria | There is a .py file with the same name as the corresponding jupyter notebook file in the same directory, that contains all the python statements in the aforementioned jupyter notebook file. |

| User Story # | 18 |
| --- | --- |
| Assigned to | Michael Wei, Adrian Alpizar |
| User Story | As a ML pipeline developer, I need to extract the python code from the Jupyter notebooks in Jupyter, and save the code into my Delphi local space. |
| Acceptance Criteria | There is a .py file with the same name as the corresponding jupyter notebook file in the same directory, that contains all the python statements in the aforementioned jupyter notebook file. |

| User Story # | 19 |
| --- | --- |
| Assigned to | Gavin James, Leonardo Canizares |
| User Story | As a ML pipeline developer, I need to extract the python code from the Jupyter notebooks in lstm-flood-prediction, and save the code into my Delphi local space. |
| Acceptance Criteria | There is a .py file with the same name as the corresponding jupyter notebook file in the same directory, that contains all the python statements in the aforementioned jupyter notebook file. |

| User Story # | 20 |
| --- | --- |
| Assigned to | Alana Barned, Alfredo Cabanas |
| User Story | As a ML pipeline developer, I need to extract the python code from the Jupyter notebooks in ml_flood, and save the code into my Delphi local space. |
| Acceptance Criteria | There is a .py file with the same name as the corresponding jupyter notebook file in the same directory, that contains all the python statements in the aforementioned jupyter notebook file. |

| User Story # | 21 |
| --- | --- |
| Assigned to | Patrizio Rinaldi, Kevin Winter |
| User Story | As a ML pipeline developer, I need to install the dependencies to run all the code in Flood-Cas into my Delphi local space. |
| Acceptance Criteria | Upon execution of each .py file in the directory, no import statement or file read raises an error because of missing modules or input files. |

| User Story # | 22 |
| --- | --- |
| Assigned to | John Sehuwerert, Eduardo Marcucci |
| User Story | As a ML pipeline developer, I need to install the dependencies to run all the code in Flood-Prediction into my Delphi local space. |
| Acceptance Criteria | Upon execution of each .py file in the directory, no import statement or file read raises an error because of missing modules or input files. |

| User Story # | 23 |
| --- | --- |
| Assigned to | Michael Wei, Adrian Alpizar |
| User Story | As a ML pipeline developer, I need to install the dependencies to run all the code in Jupyter into my Delphi local space. |
| Acceptance Criteria | Upon execution of each .py file in the directory, no import statement or file read raises an error because of missing modules or input files. |

| User Story # | 24 |
| --- | --- |
| Assigned to | Gavin James, Leonardo Canizares |
| User Story | As a ML pipeline developer, I need to install the dependencies to run all the code in lstm-flood-prediction into my Delphi local space. |
| Acceptance Criteria | Upon execution of each .py file in the directory, no import statement or file read raises an error because of missing modules or input files. |

| User Story # | 25 |
| --- | --- |
| Assigned to | Alana Barned, Alfredo Cabanas |
| User Story | As a ML pipeline developer, I need to install the dependencies to run all the code in ml_flood into my Delphi local space. |
| Acceptance Criteria | Upon execution of each .py file in the directory, no import statement or file read raises an error because of missing modules or input files. |

| User Story # | 26 |
| --- | --- |
| Assigned to | Patrizio Rinaldi, Kevin Winter |
| User Story | As a ML pipeline developer, I need to confirm I can run the entire program in Flood-Cas on Delphi. |
| Acceptance Criteria | Upon execution of each .py file in the directory, no error is raised during interpreting or at runtime. |

| User Story # | 27 |
| --- | --- |
| Assigned to | John Sehuwerert, Eduardo Marcucci |
| User Story | As a ML pipeline developer, I need to confirm I can run the entire program in Flood-Prediction on Delphi. |
| Acceptance Criteria | Upon execution of each .py file in the directory, no error is raised during interpreting or at runtime. |

| User Story # | 28 |
| --- | --- |
| Assigned to | Michael Wei, Adrian Alpizar |
| User Story | As a ML pipeline developer, I need to confirm I can run the entire program in Jupyter on Delphi. |
| Acceptance Criteria | Upon execution of each .py file in the directory, no error is raised during interpreting or at runtime. |

| User Story # | 29 |
| --- | --- |
| Assigned to | Gavin James, Leonardo Canizares |
| User Story | As a ML pipeline developer, I need to confirm I can run the entire program in lstm-flood-prediction on Delphi. |
| Acceptance Criteria | Upon execution of each .py file in the directory, no error is raised during interpreting or at runtime. |

| User Story # | 30 |
| --- | --- |
| Assigned to | Alana Barned, Alfredo Cabanas |
| User Story | As a ML pipeline developer, I need to confirm I can run the entire program in ml_flood on Delphi. |
| Acceptance Criteria | Upon execution of each .py file in the directory, no error is raised during interpreting or at runtime. |

| User Story # | 31 |
| --- | --- |
| Assigned to | Patrizio Rinaldi, Kevin Winter |
| User Story | As a ML pipeline developer, I need a modular architecture of my program as a set of reusable components for the Flood-Cas folder. |
| Acceptance Criteria | While maintaining error-free execution of the .py file, the given .py is made of functions with correct input and output, that are executed in the correct order in a main function. |

| User Story # | 32 |
| --- | --- |
| Assigned to | John Sehuwerert, Eduardo Marcucci |
| User Story | As a ML pipeline developer, I need a modular architecture of my program as a set of reusable components for the Flood-Prediction folder. |
| Acceptance Criteria | While maintaining error-free execution of the .py file, the given .py is made of functions with correct input and output, that are executed in the correct order in a main function |

| User Story # | 33 |
| --- | --- |
| Assigned to | Alana Barned, Alfredo Cabanas |
| User Story | As a ML pipeline developer, I need a modular architecture of my program as a set of reusable components for the ml_flood folder. |
| Acceptance Criteria | While maintaining error-free execution of the .py file, the given .py is made of functions with correct input and output, that are executed in the correct order in a main function |

| User Story # | 34 |
| --- | --- |
| Assigned to | Michael Wei, Adrian Alpizar |
| User Story | As a ML pipeline developer, I need a modular architecture of my program as a set of reusable components for the Jupyter folder. |
| Acceptance Criteria | While maintaining error-free execution of the .py file, the given .py is made of functions with correct input and output, that are executed in the correct order in a main function |

| User Story # | 35 |
| --- | --- |
| Assigned to | Gavin James, Leonardo Canizares |
| User Story | As a ML pipeline developer, I need a modular architecture of my program as a set of reusable components for the lstm-flood-prediction folder. |
| Acceptance Criteria | While maintaining error-free execution of the .py file, the given .py is made of functions with correct input and output, that are executed in the correct order in a main function |

| User Story # | 36 |
| --- | --- |
| Assigned to | Patrizio Rinaldi, Kevin Winter |
| User Story | As a ML pipeline developer, I need a modularized LSTM pipeline in Flood-Cas. |
| Acceptance Criteria | While maintaining error-free execution of the .py file, the given .py is made of functions with correct input and output, that are executed in the correct order in a main function. The ML model that is used in this file uses LSTM. |

| User Story # | 37 |
| --- | --- |
| Assigned to | Patrizio Rinaldi, Kevin Winter |
| User Story | As a ML pipeline developer, I need a modularized GRU pipeline in Flood-Cas. |
| Acceptance Criteria | While maintaining error-free execution of the .py file, the given .py is made of functions with correct input and output, that are executed in the correct order in a main function. The ML model that is used in this file uses GRU. |

| User Story # | 38 |
| --- | --- |
| Assigned to | Patrizio Rinaldi, Kevin Winter |
| User Story | As a ML pipeline developer, I need a modularized RNN pipeline in Flood-Cas. |
| Acceptance Criteria | While maintaining error-free execution of the .py file, the given .py is made of functions with correct input and output, that are executed in the correct order in a main function. The ML model that is used in this file uses RNN. |

| User Story # | 40 |
| --- | --- |
| Assigned to | John Sehuwerert, Eduardo Marcucci |
| User Story | As a ML pipeline developer, I need a modularized Final_Try.py file into a working pipeline in Flood-Prediction. |
| Acceptance Criteria | While maintaining error-free execution of the .py file, the given .py is made of functions with correct input and output, that are executed in the correct order in a main function |

| User Story # | 41 |
| --- | --- |
| Assigned to | John Sehuwerert, Eduardo Marcucci |
| User Story | As a ML pipeline developer, I need a successful merge of my branch of Flood-Prediction into main. |
| Acceptance Criteria | At this point in time, the remote github repository contains the latest committed version of the corresponding code. |

| User Story # | 42 |
| --- | --- |
| Assigned to | Michael Wei, Adrian Alpizar |
| User Story | As a ML pipeline developer, I need to have a good directory structure with all the missing files for Jupyter. |
| Acceptance Criteria | The directory structure of the given set of files follows a proper logical naming convention and a logical grouping of the code. |

| User Story # | 43 |
| --- | --- |
| Assigned to | Michael Wei |
| User Story | As a ML pipeline developer, I need a modularized 1.01_cdsapi_setup.py and 1.02_using_the_data_downloader.py in Jupyter. |
| Acceptance Criteria | While maintaining error-free execution of the .py file, the given .py is made of functions with correct input and output, that are executed in the correct order in a main function |

| User Story # | 44 |
| --- | --- |
| Assigned to | Adrian Alpizar |
| User Story | As a ML pipeline developer, I need a modularized convolution_test.py in Jupyter. |
| Acceptance Criteria | While maintaining error-free execution of the .py file, the given .py is made of functions with correct input and output, that are executed in the correct order in a main function |

| User Story # | 47 |
| --- | --- |
| Assigned to | Alana Barned, Alfredo Cabanas |
| User Story | As a ML pipeline developer, I need to have a good directory structure with all the missing files for ml_flood. |
| Acceptance Criteria | The directory structure of the given set of files follows a proper logical naming convention and a logical grouping of the code. |

| User Story # | 48 |
| --- | --- |
| Assigned to | Gavin James, Leonardo Canizares, Alana Barned, Alfredo Cabanas |
| User Story | As a ML pipeline developer, I need a modularized 1.01_cdsapi_setup.py, 1.02_using_the_data_downloader.py, convolution_test.py, and all the files in the misc folder. |
| Acceptance Criteria | While maintaining error-free execution of the .py file, the given .py is made of functions with correct input and output, that are executed in the correct order in a main function |

| User Story # | 51 |
| --- | --- |
| Assigned to | Gavin James, Leonardo Canizares |
| User Story | As a ML pipeline developer, I need a successful merge of my branch of lstm_flood_prediction into main. |
| Acceptance Criteria | At this point in time, the remote github repository contains the latest committed version of the corresponding code. |

Pending User Stories

| User Story # | 39 |
| --- | --- |
| Assigned to | Patrizio Rinaldi, Kevin Winter |
| User Story | As a ML pipeline developer, I need a successful merge of my branch of Flood-Cas into main. |
| Acceptance Criteria | At this point in time, the remote github repository contains the latest committed version of the corresponding code. |

| User Story # | 45 |
| --- | --- |
| Assigned to | Patrizio Rinaldi, Kevin Winter |
| User Story | As a ML pipeline developer, I need modularized files on the non-working files in Jupyter. |
| Acceptance Criteria | While maintaining error-free execution of the .py file, the given .py is made of functions with correct input and output, that are executed in the correct order in a main function |

| User Story # | 49 |
| --- | --- |
| Assigned to | Gavin James, Leonardo Canizares, Alana Barned, Alfredo Cabanas |
| User Story | As a ML pipeline developer, I need modularized files on the non-working files in ml_flood. |
| Acceptance Criteria | While maintaining error-free execution of the .py file, the given .py is made of functions with correct input and output, that are executed in the correct order in a main function |

| User Story # | 50 |
| --- | --- |
| Assigned to | Alana Barned, Alfredo Cabanas |
| User Story | As a ML pipeline developer, I need a successful merge of my branch of ml_flood into main. |
| Acceptance Criteria | At this point in time, the remote github repository contains the latest committed version of the corresponding code. |

# Project Plan

This section describes the planning that went into the realization of this project. This project involved backend development only and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

- Backend was implemented using Python >= 3.6.8.

- We used GitHub as a DevOp tool to collaborate and share work as we were working on the project.

- The hardware being used to execute the ML pipelines is the remote computer called Delphi at FIU being used by the Bioinformatics Research Group which has a 48-core AMD Ryzen Threadripper 3.8 GHz CPU, 128 GB of RAM, and a hard drive of 5 TB. Delphi uses CentOS7, a version of the operating system Linux.

## Sprints Plan

### Sprint 1

Sprint 1 Planning Meeting Minutes:

P.O. Trevor Cickovski

Attendees:

Capstone 2:  Alana Barned, Gavin James, Patrizio Rinaldi, John Sehuwerert, Michael Wei

Senior Project:  Adrian Alpizar

Capstone 1:  Alfredo Cabanas, Leonardo Canizares, Eduardo Marcucci, Kevin Winter

Start time: 5:00 pm

End time: 5:30 pm

5/16/22

As a team we decided to add the following user stories.

  - Connect to Linux

  - Download Pluma and run at least once

  - Complete Linux tutorial

Patrizio Rinaldi:

- Work on story a, b and c

- Total of 8 points

Adrian Alpizar

- Working on a, b, c

- Total of 8 points

Leonardo Canizares:

- Working on stories a, b, and c

- Total 5 points

Alfredo Cabanas

- I will work on stories a, b, and c

- Total: 5 points

Michael Wei

- Working on a, b, c

- Total of 8 points

Alana Barned

- Working on stories a, b, and c

- Total of 8 points

Gavin James

- Working on stories a, b, and c

- Total of 8 points

Eduardo Marcucci:

- Work on story a, b and c

- Total of 5 points

John Sehuwerert

- Working on stories a, b, and c

- Total of 8 points

Kevin winter

- Working on stories a, b, and c

- Total of 8 points

### Sprint 2

Sprint 2 Planning Meeting Minutes:

Attendees:

Capstone 2: Patrizio Rinaldi, Michael Wei, Alana Barned, John Sehuwerert, Gavin James 
Senior Project: Adrian Alpizar
Capstone 1: Leonardo Canizares, Alfredo Cabanas, eduardo Marcucci, Kevin winter

Start time: 1:30 PM

End time: 2:00 PM

After discussion, the velocity of the team was estimated to be: 80

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

The team members indicated their willingness to work on the following user stories.

Patrizio Rinaldi - Total Points: 8

- User Story 1 - Story Points: 5

  - As a ML pipeline developer, I need to have an outline of Flood-Cas in Flood

    - Tasks

    - Comments

- User Story 6 - Story Points: 3

  - As a ML pipeline developer. I need to have a Dependency List of Flood-Cas in Flood

    - Files

    - UML where applicable

Michael Wei - Total Points: 8

- User Story 5 - Story Points: 5

  - As a ML pipeline developer, I need to have an outline of Jupyter in Flood

    - Tasks

    - Comments

- User Story 10 - Story Points: 3

  - As a ML pipeline developer, I need to have a Dependency List of Jupyter in Flood

    - Files

    - UML where applicable

Alana Barned - Total Points:

- User Story 4 - Story Points: 5

  - As a ML pipeline developer, I need to have an outline of ml-flood in Flood

    - Tasks

    - Comments

- User Story 9 - Story Points: 3

  - As a ML pipeline developer. I need to have a Dependency List of ml-flood in Flood

    - Files

    - UML where applicable

John Sehuwerert - Total Points: 8

- User Story 2 - Story Points: 5

  - As a ML pipeline developer, I need to have an outline of Flood-Prediction in Flood

    - Tasks

    - Comments

- User Story 7 - Story Points: 3

  - As a ML pipeline developer. I need to have a Dependency List of  Flood-Prediction in Flood

    - Files

    - UML where applicable

Leonardo Canizares - Total Points: 8

- User Story 3 - Story Points: 5

  - As a ML pipeline developer, I need to have an outline of lstm-flood-prediction  in Flood

    - Tasks

    - Comments

- User Story 8 - Story Points: 3

  - As a ML pipeline developer, I need to have an outline of lstm-flood-prediction  in Flood

    - Files

    - UML where applicable

  - - Story Points: 8

Adrian Alpizar - Total Points: 8

- User Story 5 - Story Points: 5

  - As a ML pipeline developer, I need to have an outline of Jupyter in Flood

    - Tasks

    - Comments

- User Story 10 - Story Points: 3

  - As a ML pipeline developer, I need to have a Dependency List of Jupyter in Flood

    - Files

    - UML where applicable

Alfredo Cabanas - Total Points: 8

- User Story 4 - Story Points: 5

  - As a ML pipeline developer, I need to have an outline of ml-flood in Flood

    - Tasks

    - Comments

- User Story 9 - Story Points: 3

  - As a ML pipeline developer. I need to have a Dependency List of ml-flood in Flood

    - Files

    - UML where applicable

Gavin James - Total Points: 8

- User Story 3 - Story Points: 5

  - As a ML pipeline developer, I need to have an outline of lstm-flood-prediction  in Flood

    - Tasks

    - Comments

- User Story 8 - Story Points: 3

  - As a ML pipeline developer. I need to have an outline of lstm-flood-prediction  in Flood

    - Files

    - UML where applicable

Kevin Winter - Total Points:

- User Story 4 - Story Points: 5

  - As a ML pipeline developer, I need to have an outline of ml-flood in Flood

    - Tasks

    - Comments

- User Story 9 - Story Points: 3

  - As a ML pipeline developer. I need to have a Dependency List of ml-flood in Flood

    - Files

    - UML where applicable

### Sprint 3

Sprint 3 Planning Meeting Minutes:

Attendees:

Capstone 2: Patrizio Rinaldi, Michael Wei, Alana Barned, John Sehuwerert, Gavin James 
Senior Project: Adrian Alpizar
Capstone 1: Leonardo Canizares, Alfredo Cabanas, eduardo Marcucci, Kevin winter

Start time: 5:00 PM

End time: 5:30 PM

After discussion, the velocity of the team was estimated to be: 80

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

The team members indicated their willingness to work on the following user stories.

Patrizio Rinaldi - Total Points: 8

- User Story 11 - Story Points: 1

  - As a ML pipeline developer. I need to have a Template of Flood-Cas in Flood

    - Data collection and cleaning

    - Data validation

    - Training of the model

    - Evaluation and validation of the model

    - Optimisation and retraining

- User Story 16 - Story Points: 1

  - As a ML pipeline developer, I need to extract the python code from the Jupyter notebooks in Flood-Cas, and save the code into Delphi (my local space)

- User Story 21 - Story Points 3

  - As a ML pipeline developer, I need to install the dependencies to run all the code in Flood-Cas into my Delphi local space.

- User Story 26 - Story Points 3

  - As a ML pipeline developer, I need to confirm I can run the entire program in Flood-Cas on Delphi.

Michael Wei - Total Points: 8

- User Story 15 - Story Points: 1

  - As a ML pipeline developer. I need to have a Template of Jupyter in Flood

    - Data collection and cleaning

    - Data validation

    - Training of the model

    - Evaluation and validation of the model

    - Optimisation and retraining

- User Story 18 - Story Points: 1

  - As a ML pipeline developer, I need to extract the python code from the Jupyter notebooks in Jupyter, and save the code into Delphi (my local space)

- User Story 23 - Story Points: 3

  - As a ML pipeline developer, I need to install the dependencies to run all the code in Jupyter into my Delphi local space.

- User Story 28 - Story Points: 3

  - As a ML pipeline developer, I need to confirm I can run the entire program in Jupyter on Delphi.

Alana Barned - Total Points:    8

- User Story 14 - Story Points: 1

  - As a ML pipeline developer. I need to have a Template of ml-flood in Flood

    - Data collection and cleaning

    - Data validation

    - Training of the model

    - Evaluation and validation of the model

    - Optimisation and retraining

- User Story 20 - Story Points: 1

  - As a ML pipeline developer, I need to extract the python code from the Jupyter notebooks in ml_flood, and save the code into Delphi (my local space)

- User Story 25 - Story Points: 3

  - As a ML pipeline developer, I need to install the dependencies to run all the code in ml_flood into my Delphi local space.

- User story 30 - Story Points: 3

  - As a ML pipeline developer, I need to confirm I can run the entire program in ml_flood on Delphi.

John Sehuwerert - Total Points: 8

- User Story 12 - Story Points: 1

  - As a ML pipeline developer. I need to have a Template of Flood-Prediction in Flood

    - Data collection and cleaning

    - Data validation

    - Training of the model

    - Evaluation and validation of the model

    - Optimisation and retraining

- User Story 17 - Story Points: 1

  - As a ML pipeline developer, I need to extract the python code from the Jupyter notebooks in Flood-Prediction, and save the code into Delphi (my local space)

- User Story 22 - Story Points: 3

  - As a ML pipeline developer, I need to install the dependencies to run all the code in Flood-Prediction into my Delphi local space.

- User Story 27 - Story Points: 3

  - As a ML pipeline developer, I need to confirm I can run the entire program in Flood-Prediction on Delphi.

Leonardo Canizares - Total Points: 8

- User Story 13 - Story Points: 1

  - As a ML pipeline developer. I need to have a Template of lstm-flood-prediction in Flood

    - Data collection and cleaning

    - Data validation

    - Training of the model

    - Evaluation and validation of the model

    - Optimisation and retraining

- User Story 19 - Story Points: 1

  - As a ML pipeline developer, I need to extract the python code from the Jupyter notebooks in lstm-flood-prediction, and save the code into Delphi (my local space)

- User Story 24 - Story Points: 3

  - As a ML pipeline developer, I need to install the dependencies to run all the code in lstm-flood-prediction into my Delphi local space.

- User Story 29 - Story Points: 3

  - As a ML pipeline developer, I need to confirm I can run the entire program in lstm-flood-prediction on Delphi.

Adrian Alpizar - Total Points: 8

- User Story 15 - Story Points: 1

  - As a ML pipeline developer. I need to have a Template of Jupyter in Flood

    - Data collection and cleaning

    - Data validation

    - Training of the model

    - Evaluation and validation of the model

    - Optimisation and retraining

- User Story 18 - Story Points: 1

  - As a ML pipeline developer, I need to extract the python code from the Jupyter notebooks in Jupyter, and save the code into Delphi (my local space)

- User Story 23 - Story Points: 3

  - As a ML pipeline developer, I need to install the dependencies to run all the code in Jupyter into my Delphi local space.

- User Story 28 - Story Points: 3

  - As a ML pipeline developer, I need to confirm I can run the entire program in Jupyter on Delphi.

Alfredo Cabanas - Total Points: 8

- User Story 14 - Story Points: 1

  - As a ML pipeline developer. I need to have a Template of ml-flood in Flood

    - Data collection and cleaning

    - Data validation

    - Training of the model

    - Evaluation and validation of the model

    - Optimisation and retraining

- User Story 20 - Story Points: 1

  - As a ML pipeline developer, I need to extract the python code from the Jupyter notebooks in ml_flood, and save the code into Delphi (my local space)

- User Story 25 - Story Points:3

  - As a ML pipeline developer, I need to install the dependencies to run all the code in ml_flood into my Delphi local space.

- User story 30 - Story Points: 3

  - As a ML pipeline developer, I need to confirm I can run the entire program in ml_flood on Delphi.

Gavin James - Total Points: 8

- User story 13 - Story Points: 1

  - As a ML pipeline developer. I need to have a Template of lstm-flood-prediction in Flood

    - Data collection and cleaning

    - Data validation

    - Training of the model

    - Evaluation and validation of the model

    - Optimisation and retraining

- User story 19 - Story Points: 1

  - As a ML pipeline developer, I need to extract the python code from the Jupyter notebooks in lstm-flood-prediction, and save the code into Delphi (my local space)

- User story 24 - Story Points: 3

  - As a ML pipeline developer, I need to install the dependencies to run all the code in lstm-flood-prediction into my Delphi local space.

- User story 29 - Story Points: 3

  - As a ML pipeline developer, I need to confirm I can run the entire program in lstm-flood-prediction on Delphi.

Kevin Winter - Total Points:

- User Story 11 - Story Points: 1

  - As a ML pipeline developer. I need to have a Template of Flood-Cas in Flood

    - Data collection and cleaning

    - Data validation

    - Training of the model

    - Evaluation and validation of the model

    - Optimisation and retraining

- User Story 16 - Story Points: 1

  - As a ML pipeline developer, I need to extract the python code from the Jupyter notebooks in Flood-Cas, and save the code into Delphi (my local space)

- User Story 21 - Story Points 3

  - As a ML pipeline developer, I need to install the dependencies to run all the code in Flood-Cas into my Delphi local space.

- User Story 26 - Story Points 3

  - As a ML pipeline developer, I need to confirm I can run the entire program in Flood-Cas on Delphi.

### Sprint 4

Sprint 4 Planning Meeting Minutes:

Attendees:

Capstone 2: Patrizio Rinaldi, Michael Wei, Alana Barned, John Sehuwerert, Gavin James 
Senior Project: Adrian Alpizar
Capstone 1: Leonardo Canizares, Alfredo Cabanas, eduardo Marcucci, Kevin winter

Start time: 5:00 PM

End time: 6:00 PM

After discussion, the velocity of the team was estimated to be: 64

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

The team members indicated their willingness to work on the following user stories.

Patrizio Rinaldi - Total Points: 6

- User Story 21 - Story Points 3

  - As a ML pipeline developer, I need to install the dependencies to run all the code in Flood-Cas into my Delphi local space.

- User Story 26 - Story Points 3

  - As a ML pipeline developer, I need to confirm I can run the entire program in Flood-Cas on Delphi.

Michael Wei - Total Points: 6

- User Story 23 - Story Points: 3

  - As a ML pipeline developer, I need to install the dependencies to run all the code in Jupyter into my Delphi local space.

- User Story 28 - Story Points: 3

  - As a ML pipeline developer, I need to confirm I can run the entire program in Jupyter on Delphi.

Alana Barned - Total Points: 6

- User Story 25 - Story Points: 3

  - As a ML pipeline developer, I need to install the dependencies to run all the code in ml_flood into my Delphi local space.

- User story 30 - Story Points: 3

  - As a ML pipeline developer, I need to confirm I can run the entire program in ml_flood on Delphi.

John Sehuwerert - Total Points: 6

- User Story 22 - Story Points: 3

  - As a ML pipeline developer, I need to install the dependencies to run all the code in Flood-Prediction into my Delphi local space.

- User Story 27 - Story Points: 3

  - As a ML pipeline developer, I need to confirm I can run the entire program in Flood-Prediction on Delphi.

Leonardo Canizares - Total Points: 8

- User Story 35 - Story Points: 8

  - As a ML pipeline developer, I need a modular architecture of my program as a set of reusable components for the lstm-flood-prediction folder

Adrian Alpizar - Total Points: 6

- User Story 23 - Story Points: 3

  - As a ML pipeline developer, I need to install the dependencies to run all the code in Jupyter into my Delphi local space.

- User Story 28 - Story Points: 3

  - As a ML pipeline developer, I need to confirm I can run the entire program in Jupyter on Delphi.

Alfredo Cabanas - Total Points: 8

- User Story 25 - Story Points: 3

  - As a ML pipeline developer, I need to install the dependencies to run all the code in ml_flood into my Delphi local space.

- User story 30 - Story Points: 3

  - As a ML pipeline developer, I need to confirm I can run the entire program in ml_flood on Delphi.

Gavin James - Total Points: 8

- User Story 35 - Story Points: 8

  - As a ML pipeline developer, I need a modular architecture of my program as a set of reusable components for the lstm-flood-prediction folder

Kevin Winter - Total Points: 6

- User Story 21 - Story Points 3

  - As a ML pipeline developer, I need to install the dependencies to run all the code in Flood-Cas into my Delphi local space.

- User Story 26 - Story Points 3

  - As a ML pipeline developer, I need to confirm I can run the entire program in Flood-Cas on Delphi.

Eduardo Marcucci - Total Points: 6

- User Story 22 - Story Points: 3

  - As a ML pipeline developer, I need to install the dependencies to run all the code in Flood-Prediction into my Delphi local space.

- User Story 27 - Story Points: 3

  - As a ML pipeline developer, I need to confirm I can run the entire program in Flood-Prediction on Delphi.

### Sprint 5

Sprint 5 Planning Meeting Minutes:

Attendees:

Capstone 2: Patrizio Rinaldi, Michael Wei,Gavin James, Alana Barned, John Sehuwerert
Senior Project:  Adrian Alpizar
Capstone 1: Leonardo Canizares, Eduardo Marcucci, Alfredo Cabanas, Kevin Winter

Start time: 5:30 PM

End time: 6:00 PM

After discussion, the velocity of the team was estimated to be: 86

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

The team members indicated their willingness to work on the following user stories.

Patrizio Rinaldi - Total Points: 12 Points

- User Story 36 - Story Points: 3

  - As a ML pipeline developer, I need to have a modularized LSTM pipeline in Flood-Cas

- User Story 37 - Story Points: 2

  - As a ML pipeline developer, I need to a  modularized GRU pipeline in Flood-Cas

- User Story 38 - Story Points: 2

  - As a ML pipeline developer, I need to a modularized RNN pipeline in Flood-Cas

- User Story 39 - Story Points: 1

  - As a ML pipeline developer, I need a successful merge of my branch of Flood-Cas into main

- User Story 45 - Story Points: 4

  - As a ML pipeline developer, I need modularized files of the non-working files in Jupyter

Michael Wei - Total Points:  6 Points

- User Story 42 - Story Points:  4

  - As a ML pipeline developer, I need to have a good directory structure with all the missing files for Jupyter

- User Story 43 - Story Points:  2

  - As a ML pipeline developer, I need a modularized 1.01_cdsapi_setup.py and 1.02_using_the_data_downloader.py in Jupyter

Alana Barned - Total Points: 12

- User Story 47 - Story Points: 4

  - As a ML pipeline developer, I need to have a good directory structure with all the missing files for ml_flood

- User Story 48 - Story Points: 3

  - As a ML pipeline developer, I need a modularized 1.01_cdsapi_setup.py, 1.02_using_the_data_downloader.py, convolution_test.py, and the all the files in the misc folder

- User Story 49 - Story Points: 4

  - As a ML pipeline developer, I need modularized files of the non-working files in ml_flood

- User Story 50 - Story Points: 1

  - As a ML pipeline developer, I need a successful merge of my branch of ml_flood into main

John Sehuwerert - Total Points: 5 Points

- User Story 40 - 4 Points

  - As a ML pipeline developer, I need a modularized Final_Try.py file into a working pipeline in Flood-Prediction

- User Story 41 - 1 Point

  - As a ML pipeline developer, I need a successful merge of my branch of Flood-Prediction into main

Leonardo Canizares - Total Points: 8

- Story 51 - Story Points: 1

  - As a ML pipeline developer, I need a successful merge of my branch of lstm_flood_prediction into main

- User Story 48 - Story Points: 3

  - As a ML pipeline developer, I need a modularized 1.01_cdsapi_setup.py, 1.02_using_the_data_downloader.py, convolution_test.py, and the all the files in the misc folder

- User Story 49 - Story Points: 4

  - As a ML pipeline developer, I need modularized files of the non-working files in ml_flood

Adrian Alpizar - Total Points:  6 Points

  - User Story 42 - Story Points:  4

    - As a ML pipeline developer, I need to have a good directory structure with all the missing files for Jupyter

  - User Story 44 - Story Points:  2

    - As a ML pipeline developer, I need a modularized convolution_test.py in Jupyter

Alfredo Cabanas - Total Points: 12

- User Story 47 - Story Points: 4

  - As a ML pipeline developer, I need to have a good directory structure with all the missing files for ml_flood

- User Story 48 - Story Points: 3

  - As a ML pipeline developer, I need a modularized 1.01_cdsapi_setup.py, 1.02_using_the_data_downloader.py, convolution_test.py, and the all the files in the misc folder

- User Story 49 - Story Points: 4

  - As a ML pipeline developer, I need modularized files of the non-working files in ml_flood

- User Story 50 - Story Points: 1

  - As a ML pipeline developer, I need a successful merge of my branch of ml_flood into main

Gavin James - Total Points: 8

- User Story 48 - Story Points : 3

  - As a ML pipeline developer, I need a modularized 1.01_cdsapi_setup.py, 1.02_using_the_data_downloader.py, convolution_test.py, and the all the files in the misc folder

- User Story 49 - Story Points: 4

  - As a ML pipeline developer, I need modularized files of the non-working files in ml_flood

- Story 51 - Story Points: 1

  - As a ML pipeline developer, I need a successful merge of my branch of lstm_flood_prediction into main

Kevin Winter - Total Points: 12

- User Story 36 - Story Points: 3

  - As a ML pipeline developer, I need to have a modularized LSTM pipeline in Flood-Cas

- User Story 37 - Story Points: 2

  - As a ML pipeline developer, I need to a  modularized GRU pipeline in Flood-Cas

- User Story 38 - StoryPoints: 2

  - As a ML pipeline developer, I need to a modularized RNN pipeline in Flood-Cas

- User Story 39 - Story Points: 1

  - As a ML pipeline developer, I need a successful merge of my branch of Flood-Cas into main

- User Story 45 - Story Points: 4

  - As a ML pipeline developer, I need modularized files of the non-working files in Jupyter

Eduardo Marcucci - Total Points: 5

- User Story 40 - Story Points:4

  - As a ML pipeline developer, I need a modularized Final_Try.py file into a working pipeline in Flood-Prediction

- User Story 41 - Story Points: 1

  - As a ML pipeline developer, I need a successful merge of my branch of Flood-Prediction into main

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## System and Subsystem Decomposition

- System Design:

The conceptual design of PLUMA follows a Problem-Solving Environment using three conceptual tiers: a compiled machine layer, a middle scripted layer, and an upper user layer. The user layer consists of plugins which can be developed by various users in the PLUMA community in multiple languages, and subsequently integrated to form pipelines. A user currently performs this integration through a configuration file or the GUI (now a Beta version). Plugins can be developed using either the scripted or computational (compiled) interfaces to PLUMA. The scripted interface currently supports Python, Perl and R, and the compiled interface supports C++ for the CPU and CUDA for the GPU. It also has a PluginGenerator (PluGen) module which can produce plugins that wrap existing tools on a user’s machine. Scripted plugins can also refer to each other, and can also invoke back end functionality through the PyPluMA, PerlPluMA and RPluMA SWIG-wrapped interfaces to the underlying PluginManager. At the moment this interface provides three functions: log() (output data to the PLUMA log file), prefix() (obtain the current prefix for all input and output files), and dependency() (indicate dependencies between plugins in the pool).

- System Decomposition

PLUMA is hosted by the Bioinformatics Research Group (BioRG) at Florida International University at http://biorg.cis.fiu.edu/pluma, with source code available through GitHub: https://github.com/FIUBioRG/PluMA.

Plugin Pool - a plugin pool of dynamically loadable plugin libraries implemented in various languages at: http://biorg.cs.fiu.edu/pluma/plugins.html which contains links to repositories of various PLUMA plugins developed by external users.

Pipeline Pool - a pipeline pool of example pipelines here: http://biorg.cs.fiu.edu/pluma/pipelines.html.

GUI - A Beta version of a GUI for PLUMA is available here: http://github.com/movingpictures83/PluMA-GUI. Once you have all plugins that you need, the GUI can be used to drag and drop these plugins into pipelines.

Development of a Windows version has begun, this is available (Alpha Release, with Python and R compatibility here) here: https://biorg.cs.fiu.edu/pluma/Windows.html.

Version 2.0 contains two more add-ons, that can be used once a pipeline is built:

- Pipeline Visualizer (PipeViz), https://biorg.cs.fiu.edu/pluma/PipeViz.html.

- Upstream-Downstream data transfer, https://biorg.cs.fiu.edu/pluma/UpstreamDownstream.html.

## Pipeline System Diagram

Flood-Cas Pipeline System

lstm_flood_prediction Pipeline System

## Design Patterns

TestFloodCas_modules.py Module Signatures:

Modules

read_and_slice dataset(CSV file, int) → DataFrame

set_lag_hours(int, int, int) → (int, int, int)

create_set_for_staging(DataFrame, list of Strings) → DataFrame

stage_series_to_supervised(list or Numpy array, int, int, int , bool) → DataFrame

series_to_supervised(list or Numpy array, int, int, bool) → DataFrame

concat_preprocessed(list of DataFrames) → DataFrame

reset_indx_dropT_inplaceT(DataFrame) → DataFrame

split_into_train_and_test(DataFrame) → (DataFrame, DataFrame)

split_into_input_and_output(int, int, DataFrame, DataFrame) → (DataFrame, DataFrame, DataFrame, DataFrame)

normalize_features(DataFrame list) → (DataFrame list, MinMaxScaler)

reshape_X_sets(DataFrame, DataFrame, int, int) → (DataFrame, DataFrame)

create_LSTM_model(String, int, DataFrame, DataFrame) → Sequential obj

create_GRU_model(String, int, DataFrame, DataFrame) → Sequential obj

create_RNN_model(String, int, int, DataFrame) → Sequential obj

trainLSTM(Sequential obj, float, int, DataFrame, DataFrame, DataFrame, DataFrame) →

train_GRU(Sequential obj, float, int, DataFrame, DataFrame, DataFrame, DataFrame) →

train_RNN(Sequential obj, float, int, DataFrame, DataFrame, DataFrame, DataFrame) →

predict(DataFrame, DataFrame, Sequential obj, MinMaxScaler) → (DataFrame, DataFrame)

main() →

lstm_flood_prediction_modules.py Module Signatures

Modules

fix_random_seed(int) →

extract_dataset(CSV file) → DataFrame

normalize_dataset(DataFrame) → (DataFrame, MinMaxScaler)

split_into_train_test_sets(DataFrame) → (DataFrame, DataFrame)

create_dataset_with_sliding_window(DataFrame, int) → (Numpy array, Numpy array)

reshape_X_sets(Numpy array, Numpy array) → (Numpy array, Numpy array)

create_LSTM_model_lstmfloodprediction(DataFrame, DataFrame, DataFrame, DataFrame) → Sequential obj

evaluate_trainScore_testScore(Sequential obj, DataFrame, DataFrame, DataFrame, DataFrame) →

read_createTest_clean_createDataset_reshape_predict_unseen(CSV file, DataFrame, DataFrame, DataFrame, DataFrame) →

main() →

# System Validation

Testing was done frequently throughout the entire development process. The pipelines were developed using Test-Driven-Development. Files were constantly tested during the processes of debugging and modularization to verify that they run as well as to check for other errors that may arise. Each unit in a pipeline was tested according to its expected input and output. More testing needs to be done for type-checking and in case more customization of the pipeline is needed.

# Glossary

Python:  Programming language used to implement the backend of the project

Linux:  Operating system in which implementation of the project was done

Pandas:  Library used for data manipulation and analysis

NumPy:  Library that adds support for large, multi-dimensional arrays and matrices, along with a large collection of high-level mathematical functions to operate on these arrays

Dask-ML:  Library that provides scalable machine learning in Python using Dask alongside popular machine learning libraries like Scikit-Learn, XGBoost, and others

Xarray:  Library for working with labeled multi-dimensional arrays

Tensorflow:  Library for machine learning and artificial intelligence with a particular focus on training and inference of deep neural networks

Keras:  Library that provides a Python interface for artificial neural networks, acts as an interface for Tensorflow

Scikit-learn (Sklearn):  Machine learning library that features various classification, regression, and clustering algorithms including support-vector machines, random forests, gradient boosting, k-means, and DBSCAN

Statsmodels:  Library that allows users to explore data, estimate statistical models, and perform statistical tests

SciPy:  Library used for scientific computing and technical computing

Climate Data Store (CDS):  API with data about the past, present and future climate, on the global, continental, and regional scale

GitHub: Version Control and Collaboration tool used for improving efficiency of teamwork

# Appendix

## Appendix A - Sprint Review Reports

Sprint 1 Review Meeting

Attendees

Product Owner: Trevor Cickovski

Capstone 2: John Sehuwerert, Patrizio Rinaldi, Gavin James, Michael Wei, Alana Barned

Capstone 1: Kevin winter, Alfredo Cabanas, Eduardo Marcucci, Leonardo Canizares

Senior Project: Adrian Alpizar

Date: 5/27/2022

Start time: 1:30 PM

End time: 2:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: Stories A and C.

A. Connect to Linux

C. Complete Linux tutorial

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting: Story B

B. Download PluMA and run at least once

Sprint 2 Review Meeting

Attendees:

Capstone 2: John Sehuwerert, Michael Wei, Alana Barned, Patrizio Rinaldi, Gavin James

Capstone 1: Alfredo Cabanas, Leonardo Canizares, Kevin Winter

Senior Project:  Adrian Alpizar

Date: June 12, 2022

Start time: 3:00 PM

End time: 3:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

Story 1

- As a ML pipeline developer, I need to have an outline of Flood-Cas in Flood

  - Tasks

  - Comments

Story 2

- As a ML pipeline developer, I need to have an outline of Flood-Prediction in Flood

  - Tasks

  - Comments

Story 3

- As a ML pipeline developer, I need to have an outline of lstm-flood-prediction in Flood

  - Tasks

  - Comments

Story 4

- As a ML pipeline developer, I need to have an outline of ml-flood in Flood

  - Tasks

  - Comments

Story 5

- As a ML pipeline developer, I need to have an outline of Jupyter in Flood

  - Tasks

  - Comments

Story 6

- As a ML pipeline developer. I need to have a Dependency List of Flood-Cas in Flood

  - Files

  - UML where applicable

Story 7

- As a ML pipeline developer. I need to have a Dependency List of Flood-Prediction in Flood

  - Files

  - UML where applicable

Story 8

- As a ML pipeline developer. I need to have a Dependency List of lstm-flood-prediction in Flood

  - Files

  - UML where applicable

Story 9

- As a ML pipeline developer. I need to have a Dependency List of ml-flood in Flood

  - Files

  - UML where applicable

Story 10

- As a ML pipeline developer. I need to have a Dependency List of Jupyter in Flood

  - Files

  - UML where applicable

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting:

Sprint 3 Review Meeting

Attendees:

Product Owner: Dr. Trevor Cickovski

Capstone 2: Patrizio Rinaldi, Alana Barned, Michael Wei, John Sehuwerert, Gavin James

Capstone 1:  Eduardo Marcucci, Leonardo Canizares, Alfredo Cabanas, Kevin winter

Senior Project:  Adrian Alpizar

Date: June 26, 2022

Start time: 2:30 PM

End time: 3:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

Story 11

- As a ML pipeline developer. I need to have a Template of Flood-Cas in Flood

  - Data collection and cleaning

  - Data validation

  - Training of the model

  - Evaluation and validation of the model

  - Optimisation and retraining

Story 12

- As a ML pipeline developer. I need to have a Template of Flood-Prediction in Flood

  - Data collection and cleaning

  - Data validation

  - Training of the model

  - Evaluation and validation of the model

  - Optimisation and retraining

Story 13

- As a ML pipeline developer. I need to have a Template of lstm-flood-prediction in Flood

  - Data collection and cleaning

  - Data validation

  - Training of the model

  - Evaluation and validation of the model

  - Optimisation and retraining

Story 14

- As a ML pipeline developer. I need to have a Template of ml-flood in Flood

  - Data collection and cleaning

  - Data validation

  - Training of the model

  - Evaluation and validation of the model

  - Optimisation and retraining

Story 15

- As a ML pipeline developer. I need to have a Template of Jupyter in Flood

  - Data collection and cleaning

  - Data validation

  - Training of the model

  - Evaluation and validation of the model

  - Optimisation and retraining

Story 16

- As a ML pipeline developer, I need to extract the python code from the Jupyter notebooks in Flood-Cas, and save the code into Delphi (my local space)

Story 17

- As a ML pipeline developer, I need to extract the python code from the Jupyter notebooks in Flood-Prediction, and save the code into Delphi (my local space)

Story 18

- As a ML pipeline developer, I need to extract the python code from the Jupyter notebooks in Jupyter, and save the code into Delphi (my local space)

Story 19

- As a ML pipeline developer, I need to extract the python code from the Jupyter notebooks in lstm-flood-prediction, and save the code into Delphi (my local space)

Story 20

- As a ML pipeline developer, I need to extract the python code from the Jupyter notebooks in ml_flood, and save the code into Delphi (my local space)

Story 24

- As a ML pipeline developer, I need to install the dependencies to run all the code in lstm-flood-prediction into my Delphi local space.

Story 29

- As a ML pipeline developer, I need to confirm I can run the entire program in lstm-flood-prediction on Delphi.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting:

Story 21

- As a ML pipeline developer, I need to install the dependencies to run all the code in Flood-Cas into my Delphi local space.

Story 22

- As a ML pipeline developer, I need to install the dependencies to run all the code in Flood-Prediction into my Delphi local space.

Story 23

- As a ML pipeline developer, I need to install the dependencies to run all the code in Jupyter into my Delphi local space.

Story 25

- As a ML pipeline developer, I need to install the dependencies to run all the code in ml_flood into my Delphi local space.

Story 26

- As a ML pipeline developer, I need to confirm I can run the entire program in Flood-Cas on Delphi.

Story 27

- As a ML pipeline developer, I need to confirm I can run the entire program in Flood-Prediction on Delphi.

Story 28

- As a ML pipeline developer, I need to confirm I can run the entire program in Jupyter on Delphi.

Story 30

- As a ML pipeline developer, I need to confirm I can run the entire program in ml_flood on Delphi.

Sprint 4 Review Meeting

Attendees:

Product Owner: Dr. Trevor Cickovski

Capstone 2: Patrizio Rinaldi, Alana Barned, Michael Wei, John Sehuwerert, Gavin James

Capstone 1:  Eduardo Marcucci, Leonardo Canizares, Alfredo Cabanas, Kevin winter

Senior Project:  Adrian Alpizar

Date: July 10, 2022

Start time: 2:00 PM

End time: 2:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

Story 22

- As a ML pipeline developer, I need to install the dependencies to run all the code in Flood-Prediction into my Delphi local space.

Story 35

- As a ML pipeline developer, I need a modular architecture of my program as a set of reusable components for the lstm-flood-prediction folder

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting:

Story 21

- As a ML pipeline developer, I need to install the dependencies to run all the code in Flood-Cas into my Delphi local space.

Story 23

- As a ML pipeline developer, I need to install the dependencies to run all the code in Jupyter into my Delphi local space.

Story 25

- As a ML pipeline developer, I need to install the dependencies to run all the code in ml_flood into my Delphi local space

Story 26

- As a ML pipeline developer, I need to confirm I can run the entire program in Flood-Cas on Delphi.

Story 27

- As a ML pipeline developer, I need to confirm I can run the entire program in Flood-Prediction on Delphi.

Story 28

- As a ML pipeline developer, I need to confirm I can run the entire program in Jupyter on Delphi.

Story 30

- As a ML pipeline developer, I need to confirm I can run the entire program in ml_flood on Delphi.

Sprint 5 Review Meeting

Attendees:

Product Owner: Dr. Trevor Cickovski

Capstone 2: Patrizio Rinaldi, Alana Barned, Michael Wei, John Sehuwerert, Gavin James

Capstone 1:  Eduardo Marcucci, Leonardo Canizares, Alfredo Cabanas, Kevin winter

Senior Project:  Adrian Alpizar

Date: July 24, 2022

Start time: 2:00 PM

End time: 2:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

Story 36

- As a ML pipeline developer, I need to have a modularized LSTM pipeline in Flood-Cas

Story 37

- As a ML pipeline developer, I need to a  modularized GRU pipeline in Flood-Cas

Story 38

- As a ML pipeline developer, I need to a modularized RNN pipeline in Flood-Cas

Story 40

- As a ML pipeline developer, I need a modularized Final_Try.py file into a working pipeline in Flood-Prediction

Story 41

- As a ML pipeline developer, I need a successful merge of my branch of Flood-Prediction into main

Story 42

- As a ML pipeline developer, I need to have a good directory structure with all the missing files for Jupyter

Story 43

- As a ML pipeline developer, I need a modularized 1.01_cdsapi_setup.py and 1.02_using_the_data_downloader.py in Jupyter

Story 44

- As a ML pipeline developer, I need a modularized convolution_test.py in Jupyter

Story 47

- As a ML pipeline developer, I need to have a good directory structure with all the missing files for ml_flood

Story 48

- As a ML pipeline developer, I need a modularized 1.01_cdsapi_setup.py, 1.02_using_the_data_downloader.py, convolution_test.py, and the all the files in the misc folder

Story 51

- As a ML pipeline developer, I need a successful merge of my branch of lstm_flood_prediction into main.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting:

Story 39

- As a ML pipeline developer, I need a successful merge of my branch of Flood-Cas into main

Story 45

- As a ML pipeline developer, I need modularized files of the non-working files in Jupyter

Story 46

- As a ML pipeline developer, I need a successful merge of my branch of Jupyter into main

Story 49

- As a ML pipeline developer, I need modularized files of the non-working files in ml_flood

Story 50

- As a ML pipeline developer, I need a successful merge of my branch of ml_flood into main

## Appendix B - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

Installation/Maintenance guide:

- Development Environment

Visual Studio Code: (https://code.visualstudio.com/)

Github Account: (https://github.com/)

Git/Git bash: for pushing changes to github repositories

- Access to Project Source Code:

GitHub: (https://github.com/movingpictures83/Flood)

- Getting Project Dependencies:

Backend:

Download and install Python.

# Wishlist for pluma 2.0 machine learning pipeline refactor

- 1. Test working plugins in PluMA.

- 2. Continue debugging and modularizing non-working files to build pipelines.

# References

Peter Sugimura, Florian Hartl (2018). Building a Reproducible Machine Learning Pipeline https://doi.org/10.48550/arXiv.1810.04570