Date: 5/27/2022

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 5:30 PM

End time: 6:30 PM

Yasaar Kadery:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Looked over code in GitHub and successfully ran application on MacOS system

- What is planned to be done until the next scrum meeting?

Try to watch more videos on flutter.

- What are the hurdles?

None

Andrew Young:

- How many hours have I worked since the last meeting?

Two hours

- What was done since the last scrum meeting?

Learn about the project and set the machine up in the environment

- What is planned to be done until the next scrum meeting?

Maintain familiarity with the project and the website development

- What are the hurdles?

Timing, schedules, and the context of the project.

Bernardo Cruz:

- How many hours have I worked since the last meeting?

2 hour

- What was done since the last scrum meeting?

Try setting up machine with environment, keep learning about the project

- What is planned to be done until the next scrum meeting?

Keep working on getting familiar with the project and website development

- What are the hurdles?

Meeting times and setting up environment

Edan Rosen:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Trying to fix error regarding dart devtools

- What is planned to be done until the next scrum meeting?

Planning to finish setting up environment

- What are the hurdles?

- Having some problems setting up the environment

Eric Segura:

- How many hours have I worked since the last meeting?
1 hour

- What was done since the last scrum meeting?

Continued working on the environment. Still getting errors while setting up the environment, but all dependencies have been cloned from the repository.

- What is planned to be done until the next scrum meeting?

Hopefully figure out what is causing the errors with Rene and Bernardo if I am unable to do so before Tuesday. We will most likely have the website up and running by then.

- What are the hurdles?
Aside from the errors, not really that many hurdles. Timing will be better after memorial day weekend as everyone’s schedule has been different for the moment.

Kevin Valdes:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Setting up the computer with the environment and learning more about the project.

- What is planned to be done until the next scrum meeting?

Hopefully the web team is ready to start working on the project by next week

- What are the hurdles?

None at the moment

Michael Charran:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Trying to get the application to run on my environment

- What is planned to be done until the next scrum meeting?

Plan for the next sprint dividing up the user stories. I plan to have a small meeting with the mobile team to discuss our objectives and goals for this upcoming sprint. Finish setting up the environment and get ready to program.

- What are the hurdles?

I was running into errors when it came to compile the program on the phone team.

Naomi Guedes:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Try to get the app to run

- What is planned to be done until the next scrum meeting?

Get app to run

- What are the hurdles?

I keep getting the error: compileDebugKotlin

Rene Garcia:

- How many hours have I worked since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Fix WSL2 problem

- What is planned to be done until the next scrum meeting?

  - Meet with the PO on Tuesday

- What are the hurdles?

  - Nothing so far

Victor Gonzales:

- How many hours have I worked since the last meeting?

1

- What was done since the last scrum meeting?

Started going over the app and how it works

- What is planned to be done until the next scrum meeting?

Keep on going through and seeing the functionalities of the app

- What are the hurdles?

None