Date: 5/20/2022

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 7:30 PM

End time: 8:30 PM

Yasaar Kadery:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Installed android studio, and set up virtual emulators to begin developing on flutter.

- What is planned to be done until the next scrum meeting?

Learn programming in dart.

- What are the hurdles?

None so far.

Andrew Young:

- How many hours have I worked since the last meeting?

Two hours

- What was done since the last scrum meeting?

Continuing to get fully acquainted with the project and going over all of the documents

And setting up its environments.

- What is planned to be done until the next scrum meeting?

Studying Dart programming tutorials and using online resources

- What are the hurdles?

Learning a new programming language with such a busy schedule.

Bernardo Cruz:

- How many hours have I worked since the last meeting?

2 hour

- What was done since the last scrum meeting?

Try setting up machine with environment, keep learning about the project

- What is planned to be done until the next scrum meeting?

Keep working on getting familiar with the project and website development

- What are the hurdles?

Meeting times

Edan Rosen:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Set up environment and fix errors

- What is planned to be done until the next scrum meeting		
Pick stories and bring up an errors

- What are the hurdles?

Setting up app environment

Eric Segura:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Read through all documents regarding the different Epics presented to the team, there are several Epics that the team will split into Sprints. Installed dependencies on the machines and managed to clone the repository to the machines, but some errors were present.

- What is planned to be done until the next scrum meeting?

The team will split the Epics into smaller User Stories which will be worked during the Sprint in order to organize and effectively work into our separate teams (Website and App).

- What are the hurdles?

Currently, we are still working out why there are still errors present. The team currently has a fixed time schedule which was a main focus and small hurdle during this week of the Sprint.

Kevin Valdes:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Finished setting up our machines and downloading the dependencies.

- What is planned to be done until the next scrum meeting?

Start learning how to program in Dart.

- What are the hurdles?

None at the moment.

Michael Charran:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Finished watching the freeCodeCamp.org video learned how to do functions, classes, and exception handling in dart.Also read through the documentation for the dart programming language.Installed Android Studio to test the mobile app.

- What is planned to be done until the next scrum meeting?

Read through the Epics and distribute the user stories between the two teams so that the workflow will be effective and efficient.

- What are the hurdles?

Still having issues with downloading the dependencies on the GitHub..

Naomi Guedes:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Read more documentation on dart

- What is planned to be done until the next scrum meeting?

Watch tutorials on dart and finish downloading dependencies

- What are the hurdles?

Haven’t figured out how to download all the dependencies yet

Rene Garcia:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Work on some bug errors in environment

- What is planned to be done until the next scrum meeting?

Tackle stories

- What are the hurdles?

Some problems with my m1 machine running into dependances

Victor Gonzales:

- How many hours have I worked since the last meeting?

1

- What was done since the last scrum meeting?

Read through the github and api documentation

- What is planned to be done until the next scrum meeting?

Try and get the app running

- What are the hurdles?

Getting the app running and set up