Date: 5/20/2022

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 7:30 PM

End time: 8:30 PM

Yasaar Kadery:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Learned about dart and widget based programming.

- What is planned to be done until the next scrum meeting?

Fix some errors when running the current project application from GitHub.

- What are the hurdles?

some errors when running the code from GitHub.

Andrew Young:

- How many hours have I worked since the last meeting?

Two hours.

- What was done since the last scrum meeting?

Continue watching and learning more about the programming and its environment.

- What is planned to be done until the next scrum meeting?

Continuing working the project building cohesion. Continue familiarity with the project and website development.

- What are the hurdles?

Perfecting the environment  and correcting deficiencies.

Bernardo Cruz:

- How many hours have I worked since the last meeting?

2 hour

- What was done since the last scrum meeting?

Try setting up machine with environment, keep learning about the project

- What is planned to be done until the next scrum meeting?

Keep working on getting familiar with the project and website development

- What are the hurdles?

Meeting times and setting up environment

Edan Rosen:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Learned more on dart

- What is planned to be done until the next scrum meeting?

Continue learning dart.

- What are the hurdles?

some errors when running the code from GitHub.

Eric Segura:

- How many hours have I worked since the last meeting?
1 hour

- What was done since the last scrum meeting?
The team enjoyed the weekend off to spend time with family, today reviewed all the Epics again to ensure objective is understood.

- What is planned to be done until the next scrum meeting?
Hopefully, we will iron out all issues (if any) that the team has encountered. If not then we will resume with dart programming for the website.

- What are the hurdles?
Timing is a bit off as we enter the week before memorial weekend, in which case some members are going on small trips; However, these are not necessarily hurdles that should cause concern.

Kevin Valdes:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Watch some videos on Dart programming.

- What is planned to be done until the next scrum meeting?

Continue watching videos and start working on the project.

- What are the hurdles?

None at the moment.

Michael Charran:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Setting up my machine for the new Sprint

- What is planned to be done until the next scrum meeting?

Review epics and user stories to be implemented during this sprint.

- What are the hurdles?

Still having issues with the dependencies on my machine

Naomi Guedes:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Learned more on dart

- What is planned to be done until the next scrum meeting?

Get familiar with the project

- What are the hurdles?

Issues with the dependencies

Rene Garcia:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Work on setup of personal machine

- What is planned to be done until the next scrum meeting?

  - Work on user stories for this week's sprint

- What are the hurdles?

  - Currently some bugs in my personal machine that needs to be fixed

Victor Gonzales:

- How many hours have I worked since the last meeting?

1

- What was done since the last scrum meeting?

Learned about the skillcourt api

- What is planned to be done until the next scrum meeting?

Get familiar with the App

- What are the hurdles?

Installing the app and running it successfully