Date: 5/20/2022

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 7:30 PM

End time: 8:30 PM

Yasaar Kadery:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Meet with the PO discuss environment bug errors

- What is planned to be done until the next scrum meeting?

  - Work on backlog stories

- What are the hurdles?

  - Nothing so far

Andrew Young:

- How many hours have I worked since the last meeting?

Two hours.

- What was done since the last scrum meeting?

Continue watching and learning more about the programming and its environment.

- What is planned to be done until the next scrum meeting?

Continuing working the project building cohesion. Continue familiarity with the project and website development.

- What are the hurdles?

Perfecting the environment  and correcting deficiencies.

Bernardo Cruz:

- How many hours have I worked since the last meeting?

2 hour

- What was done since the last scrum meeting?

Try setting up machine with environment, keep learning about the project

- What is planned to be done until the next scrum meeting?

Keep working on getting familiar with the project and website development

- What are the hurdles?

Meeting times and setting up environment

Edan Rosen:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Meet with PO go over environment setup issues

- What is planned to be done until the next scrum meeting?

  - Work on stories in backlog meeting minutes

- What are the hurdles?

  - Nothing

Eric Segura:

- How many hours have I worked since the last meeting?
1 hr

- What was done since the last scrum meeting?

Fixed errors on mobile side, managed to download the dependencies for Skillcourt website.

- What is planned to be done until the next scrum meeting?
Play around and check features of the websites.

- What are the hurdles?
None at the moment, everyone is at the meeting today.

Kevin Valdes:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Watched some more videos on Dart programming

- What is planned to be done until the next scrum meeting?

Start working on the web part of the project

- What are the hurdles?

None at the moment

Michael Charran:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Dependencies are installed on my machine and learned some more about Dart programming

- What is planned to be done until the next scrum meeting?

Learn some more about Dart programming and meet with the team to discuss user stories for this sprint.

- What are the hurdles?

None now that the dependencies issue has been resolved.

Naomi Guedes:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Try to install the app

- What is planned to be done until the next scrum meeting?

Successfully finish installing app

- What are the hurdles?

App is not showing up on emulator

Rene Garcia:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Meet with PO discuss some environmental issues

- What is planned to be done until the next scrum meeting?

  - Work on website goal for the week

- What are the hurdles?

  - Nothing

Victor Gonzales:

- How many hours have I worked since the last meeting?

1

- What was done since the last scrum meeting?

Able to successfully install the app

- What is planned to be done until the next scrum meeting?

Start working on the app development

- What are the hurdles?

None as of now