Date: 5/19/2022

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time:7:30 pm

End time:8:30

Yasaar Kadery:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Setting up environment for app on machine

- What is planned to be done until the next scrum meeting?

Meet with PO and select stories

- What are the hurdles?

Setting up machine fix dependencies

Andrew Young:

- How many hours have I worked since the last meeting?

Two hours

- What was done since the last scrum meeting?

Setting up the machine with the environment and learning more about Dart

- What is planned to be done until the next scrum meeting?

We need to finish all the dart videos and download the dependencies from GitHub so that we can integrate them into our machines.

- What are the hurdles?

The dependencies from GitHub are not pulling correctly and my machine is having problems running it.

Bernardo Cruz:

- How many hours have I worked since the last meeting?

- 2 hour

- What was done since the last scrum meeting?

- Download dependencies, clone repository on my computer

- What is planned to be done until the next scrum meeting?

- Ask questions and get stories, continue to get familiar with the project

- What are the hurdles?

  - Nothing so far

Edan Rosen:

- How many hours have I worked since the last meeting?

2 hour

- What was done since the last scrum meeting?

Setup environment fix errors

- What is planned to be done until the next scrum meeting?

Pick stories and bring up an errors

- What are the hurdles?

Setting up app environment

Eric Segura:

- How many hours have I worked since the last meeting? 

2 hours

- What was done since the last scrum meeting?

Watched tutorials on darts regarding the different features of the project such as user input, list with operators, as well as organize my VSC as previous projects are scattered.

- What is planned to be done until the next scrum meeting?

To finish all the videos regarding dart as well as find a way to download the dependencies from GitHub and integrate into our machines.

- What are the hurdles?

Small obstacles that are featured so far are downloading the dependencies from GitHub as well as smaller obstacles such as scheduling. Nonetheless, the team is optimistic that these small infractions will be solved towards the second week of the Sprint. Since the majority are a new team, necessary adjustments are being made as we advance in the sprint.

Kevin Valdes:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Not much since we are still trying to figure out how to correctly download the dependencies and set up our computers.

- What is planned to be done until the next scrum meeting?

Hopefully get everything ready to start working on the project.

- What are the hurdles?

Downloading the dependencies from GitHub and setting up our machines.

Michael Charran:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Further learning about Dart including operators, loops and collections like sets, maps,.and lists.

- What is planned to be done until the next scrum meeting?

Finish the rest of the freeCodeCamp.org video on Youtube regarding Dart programming.

- What are the hurdles?
Still having an issue pulling dependencies from GitHub and making it run on my machine.

Naomi Guedes:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Read more on dart

- What is planned to be done until the next scrum meeting?

Hopefully finish downloading dependencies, read more on dart

- What are the hurdles?

Still having issues downloading the dependencies

Rene Garcia:

- How many hours have I worked since the last meeting?

2 hour

- What was done since the last scrum meeting?

Try setting up machine with environment

- What is planned to be done until the next scrum meeting?

Go over stories with po and fix some bugs

- What are the hurdles?

Fix some errors that I am getting on my vscode

Victor Gonzales:

- How many hours have I worked since the last meeting?

- 1 hour

- What was done since the last scrum meeting?

Tried to troubleshoot the installation of the mobile app

- What is planned to be done until the next scrum meeting?

Keep trying to troubleshoot the installation

- What are the hurdles?

Fixing the dependencies