Sprint 1 Backlog Grooming Meeting Minutes:

Project: SkillCourt

Attendees:  Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 7:30 PM

End time: 8:30 PM

The following user stories were created/discussed/refined/prioritized:

- WEBSNAK-2 Research Implementation of Algorithm for Random Game PO (3 points)

  - As a developer, I should conduct research on different ways to implement an algorithm for SkillCourt where players are able to play

- WEBSNAK-4 Deploy light up connected pads from phone application (5 points)

  - As a developer, I should deploy the SkillCourt application that will designate light up from pad service

- WEBSNAK-5 Deploy connection from phone login to website (5 Points)

  - As a developer, I should be able to communicate with the application and website