Date: 6/08/2022

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 7:30 PM

End time: 8:30 PM

Yasaar Kadery:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Tried to get the pad emulator script to work and read up on some more documentation on managing states in Flutter.

- What is planned to be done until the next scrum meeting?

Continue trying to get the pad emulator script to work.

- What are the hurdles?

The pad emulator script doesn’t seem to do anything.

Andrew Young:

- How many hours have I worked since the last meeting?

Two

- What was done since the last scrum meeting?

Working on getting all extensions installed.

- What is planned to be done until the next scrum meeting?

Continue acclimation with environment and website development.

- What are the hurdles?

n/a

Bernardo Cruz:

- How many hours have I worked since the last meeting?

Two Hours.

- What was done since the last scrum meeting?

Working on getting set up all that is require to work on the website development.

- What is planned to be done until the next scrum meeting?

Continue to get familiar with environment and website development.

- What are the hurdles?

Meeting times

Edan Rosen:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Go over the tutorial on dart/flutter. Trying to connect to the pad emulator

- What is planned to be done until the next scrum meeting?

Continue watching tutorial on dart/flutter and try to connect to the pad emulator.

- What are the hurdles?

Can’t connect to the pad emulator.

Eric Segura:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Setup virtual machine to ensure all dependencies and environment are working onto 
            VSC, shadow Cap 2 students changing name of project

- What is planned to be done until the next scrum meeting?

Complete transfer from local to remote desktop.

- What are the hurdles?

None at the moment.

Kevin Valdes:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Shadowed Cap 2 students as they worked on rebranding and researcher for GraphQL

- What is planned to be done until the next scrum meeting?

Continue shadowing

- What are the hurdles?

None at the moment

Michael Charran:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Look at the pad script and how it works and try and figure out how to continue working on it.

- What is planned to be done until the next scrum meeting?

Continue researching the flutter to aid in the solving of how the pad script works

- What are the hurdles?

The pad script and other pieces of the code.

Naomi Guedes:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Continue reading the code and trying to figure out how the pad script works

- What is planned to be done until the next scrum meeting?

Figure out how to work the pad script

- What are the hurdles?

We have not been able to figure out how to work the pad script and Yasmani (the person who wrote the script) is not answering

Rene Garcia:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Work on rebranding and researcher for GraphQL

- What is planned to be done until the next scrum meeting?

Continue working on user stories

- What are the hurdles?

n/a

Victor Gonzales:

- How many hours have I worked since the last meeting?

- 1

- What was done since the last scrum meeting?

- Went over dart code

- What is planned to be done until the next scrum meeting?

- Keep looking at the pad emulator and understanding how it works

- What are the hurdles?

- None so far