Date: 6/09/2022

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 7:30 PM

End time: 8:30 PM

Yasaar Kadery:

- How many hours have I worked since the last meeting?

- 2

- What was done since the last scrum meeting?

research on network service discovery

- What is planned to be done until the next scrum meeting?

Figure out how to get the pad emulator to register as a service so the phone app can recognize it.

- What are the hurdles?

Pad emulator is stuck on 'Registering'

Andrew Young:

- How many hours have I worked since the last meeting?

Two hours.

- What was done since the last scrum meeting?

Working on getting all extensions installed.

- What is planned to be done until the next scrum meeting?

Research encryption techniques for website and integration phone app

- What are the hurdles?

N/a

Bernardo Cruz:

- How many hours have I worked since the last meeting?

Two Hours.

- What was done since the last scrum meeting?

Working on getting set up all that is require to work on the website development.

- What is planned to be done until the next scrum meeting?

Continue to get familiar with environment and website development.

- What are the hurdles?

Meeting times

Edan Rosen:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Met with the time and Azhar to try to figure out the issue what the pad_emulator is stuck on ‘registering’.

- What is planned to be done until the next scrum meeting?

Planning to figure out how to get the pad emulator to register as a service so the phone app can recognize it.

- What are the hurdles?

My Pad_emulator is stuck on 'Registering'

Eric Segura:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

- Fixed issue with connecting to VM that was for some reason not allowing connection and pushing out root error.

- What is planned to be done until the next scrum meeting?

- Ensure that docker containers are properly working for both website and website-app

- What are the hurdles?

Just the few errors, should be fixed before Fridays demo.

Kevin Valdes:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Shadowed Cap 2 students as they work on the web portion of the project

- What is planned to be done until the next scrum meeting?

Continue learning as I shadow Cap 2 students

- What are the hurdles?

None at the moment

Michael Charran:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Shadowed Cap 2 students as they work to connect the pad emulator

- What is planned to be done until the next scrum meeting?

Continue learning and messing around with the code to help the Cap 2 students with the user stories for this sprint

- What are the hurdles?

None at the moment

Naomi Guedes:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Try to get pad connected

- What is planned to be done until the next scrum meeting?

Get pad connected and continue writing code

- What are the hurdles?

Pad emulator is stuck on 'Registering'

Rene Garcia:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Work on an rebranding project help capstone 1 with error

- What is planned to be done until the next scrum meeting?

Work on user story

- What are the hurdles?

Nothing

Victor Gonzales:

- How many hours have I worked since the last meeting?

1

- What was done since the last scrum meeting?

Tried to set up the pad emulator

- What is planned to be done until the next scrum meeting?

Keep trying to connect the pad emulator

- What are the hurdles?

None so far