Date: 6/10/2022

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 7:30 PM

End time: 8:30 PM

Yasaar Kadery:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Managed to connect to pad emulator script and send codes to it.

- What is planned to be done until the next scrum meeting?

Try to implement a button that sends a code each time you press it.

- What are the hurdles?

None so far.

Andrew Young:

- How many hours have I worked since the last meeting?

Two Hours.

- What was done since the last scrum meeting?

Making sure all extensions are installed.

- What is planned to be done until the next scrum meeting?

Work with teammates on website development and continue phone app integration work on user stories.

- What are the hurdles?

n/a

Bernardo Cruz:

- How many hours have I worked since the last meeting?

Two Hours.

- What was done since the last scrum meeting?

Worked with teammates on getting set up all that is require to work on the website development.

- What is planned to be done until the next scrum meeting?

Continue to get familiar with environment, website development and work on user stories

- What are the hurdles?

Meeting times

Edan Rosen:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Try to figure out the issue what the pad_emulator is stuck

on ‘registering’.

- What is planned to be done until the next scrum meeting?

Noting weekend

- What are the hurdles?

Eric Segura:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Installed all necessary extensions needed, continued working on building the containers since it is failing to build, work with Website team on user stories

- What is planned to be done until the next scrum meeting?

Discuss on where everyone is at with the user story, see if there are any other pending issues as well as review graphQL needed for the website.

- What are the hurdles?
At the moment, just the errors. Team is meeting tomorrow at 11 a.m to discuss these errors.

Kevin Valdes:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Met with PO and checked demo progress

- What is planned to be done until the next scrum meeting?

Pick new user stories

- What are the hurdles?

None at the moment

Michael Charran:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Researching how to make the pad emulator work on my end Yasaar was able to get it to work.

- What is planned to be done until the next scrum meeting?

Continue researching how to send messages to the pad

- What are the hurdles?

Sending signals to the pad emulator.

Naomi Guedes:

- How many hours have I worked since the last meeting?

0

- What was done since the last scrum meeting?

nothing

- What is planned to be done until the next scrum meeting?

Connect pad emulators

- What are the hurdles?

Did not have time to work today because I moved states

Rene Garcia:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Met with PO demo progress

- What is planned to be done until the next scrum meeting?

Pick new user stories

- What are the hurdles?

Nothing at the moment

Victor Gonzales:

- How many hours have I worked since the last meeting?

- 1

- What was done since the last scrum meeting?

- Met with the PO and discussed progress

- What is planned to be done until the next scrum meeting?

- Made new stories

- What are the hurdles?

None