Date: 5/31/2022

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 7:30 PM

End time: 8:30 PM

Yasaar Kadery:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Went over code on github

- What is planned to be done until the next scrum meeting?

Learn more about flutter framework to kick off sprint and start development.

- What are the hurdles?

None

Andrew Young:

- What was done since the last scrum meeting?

A time schedule was agreed upon with the product owner Gummi and students from Capstone ll, as well as the senior project manager, and a date for the project was decided.

- What is planned to be done until the next scrum meeting?

Revisit documentation from the past week of work and Flutter's API and documentation. In addition, review github repo.

- What are the hurdles?

The meeting schedule for the first week, scheduling meetings within a specific time frame and accommodating everyone's schedules.

Bernardo Cruz:

- How many hours have I worked since the last meeting?

2 hour

- What was done since the last scrum meeting?

Try setting up machine with environment

- What is planned to be done until the next scrum meeting?

Keep working on getting familiar with the project and website development

- What are the hurdles?

Meeting times

Edan Rosen:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Fixed some issues i hade with setting up the environment. However, i still having some  errors to run the app.

- What is planned to be done until the next scrum meeting?

Hopping to finish setting the environment.

- What are the hurdles?

Having problem running the App.

Eric Segura:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Discussed the epics with the team, and decided to break down the epics into user stories. The team discussed how much smaller the epics will most likely be.

- What is planned to be done until the next scrum meeting?
To break down the user stories more, and also arrange and assign these user stories. Most likely we will shadow Cap 2.

- What are the hurdles?
None at the moment

Kevin Valdes:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Not much since it was memorial day weekend.

- What is planned to be done until the next scrum meeting?

Hopefully everyone in the web team is ready to start working on the project.

- What are the hurdles?

None at the moment.

Michael Charran:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Began exploring the environment and tested some things I learned in the tutorials I watched for Dart

- What is planned to be done until the next scrum meeting?

Gather the phone team for a meeting to discuss user stories that were approved by the   Product Owner

- What are the hurdles?

None currently.?

Naomi Guedes:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Trying to get app to run

- What is planned to be done until the next scrum meeting?

Get app to run and start working on user stories

- What are the hurdles?

Can’t get app running and I got sick

Rene Garcia:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Meet with PO and go over docs

- What is planned to be done until the next scrum meeting?

  - Work on user stories

- What are the hurdles?

  - Nothing

Victor Gonzales:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Running the app and seeing how the app works

- What is planned to be done until the next scrum meeting?

Start working on the sprints and start developing

- What are the hurdles?

None so far