Date: 6/6/2022

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 7:30 PM

End time: 8:30 PM

Yasaar Kadery:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Learned more about Streams and StreamBuilders as well as Multicast DNS.

- What is planned to be done until the next scrum meeting

Try to figure out how to use the pad_emulator python script.

- What are the hurdles?

The pad emulator is hard to understand.

Andrew Young:

- How many hours have I worked since the last meeting?

Two hours.

- What was done since the last scrum meeting?

Continue to acclimate myself with Dart/Flutter programing skill sets.

- What is planned to be done until the next scrum meeting?

Continue website development and focus , make sure all repo is install correctly in environment

- What are the hurdles?

Acclimation with documentation and website familiarity/environment

Bernardo Cruz:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Learning about website development and setting up the environment for the project

- What is planned to be done until the next scrum meeting?

Keep working on getting familiar with the project and website development, set up environment correctly

- What are the hurdles?

Meeting times

Edan Rosen:

- How many hours have I worked since the last meeting?

0

- What was done since the last scrum meeting?

Noting weekend

- What is planned to be done until the next scrum meeting?

Keep learning about dart and flutter. Planning to start working on the user story.

- What are the hurdles?

Cannot figure out how to use the pad_emulator

Eric Segura:

- How many hours have I worked since the last meeting?
1 hour

- What was done since the last scrum meeting
 All the environments have been downloaded onto the PC, contacted Rene regarding the Github as there was an error that was popping up.

- What is planned to be done until the next scrum meeting?
Follow through the user stories that were scheduled for this Sprint.

- What are the hurdles?
Just the simple errors should be fixed within the next Scrum meeting.

Kevin Valdes:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Kept shadowing Cap 2 students as they work on user’s stories and worked on the Backlog Grooming Meeting

- What is planned to be done until the next scrum meeting?

Keep shadowing Cap 2 students on the web team

- What are the hurdles?

None at the moment

Michael Charran:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Read Flutter Documentation and began reading through the last semesters code to understand where to pick up from

- What is planned to be done until the next scrum meeting?

Continue looking through the code and shadow a Cap 2 student to begin the work on the user stories this sprint.

- What are the hurdles?

None currently

Naomi Guedes:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Looked at the code, researched about mDNS, and watched more tutorials on dart/flutter

- What is planned to be done until the next scrum meeting?

Try to figure out how to use the pad_emulator python script.

- What are the hurdles?

Cannot figure out how to use the pad_emulator

Rene Garcia:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Getting the local host running and work on branding

- What is planned to be done until the next scrum meeting?

  - Meet with PO go over backlog meeting minutes

- What are the hurdles?

  - Having a problem with the .env .

Victor Gonzales:

- How many hours have I worked since the last meeting?

- 1.5

- What was done since the last scrum meeting?

- Started to pick up on where the last semesters team left off

- What is planned to be done until the next scrum meeting?

- Keep reading through the code

- What are the hurdles?

- None so far