Date: 6/07/2022

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 7:30 PM

End time: 8:30 PM

Yasaar Kadery:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Tried to set up the pad emulator script to receive data

- What is planned to be done until the next scrum meeting?

Continue trying to get the script working.

- What are the hurdles?

There is no documentation available showing the usage of the script, so it is difficult to get it to work.

Andrew Young:

- How many hours have I worked since the last meeting?

Two Hours.

- What was done since the last scrum meeting?

Working on getting all extensions installed.

- What is planned to be done until the next scrum meeting?

Continue acclimation with environment and website development.

- What are the hurdles?

None at this moment

Bernardo Cruz:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Learning about website development and setting up the environment for the project

- What is planned to be done until the next scrum meeting?

Keep working on getting familiar with the project and website development, set up environment correctly

- What are the hurdles?

Meeting times

Edan Rosen:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Go over the tutorial on dart/flutter. Trying to connect to the pad emulator.

- What is planned to be done until the next scrum meeting?

Continue watching tutorial on dart/flutter and try to connect to the pad emulator.

- What are the hurdles?

Can’t connect to the pad emulator.

Eric Segura:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Worked on getting dockers setup alongside ubuntu on the virtual machine.

- What is planned to be done until the next scrum meeting?

Everything should be installed and ready so we can work on changing the project name to Skill court

- What are the hurdles?
None at the moment.

Kevin Valdes:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Shadowed Cap 2 students

- What is planned to be done until the next scrum meeting?

Keep shadowing Cap 2 students

- What are the hurdles?

None at the moment

Michael Charran:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Met with the phone team to discuss progress and any objectives to complete for this sprint

- What is planned to be done until the next scrum meeting?

Continue researching the pads so that we can send packets to the server

- What are the hurdles?

None at this time.

Naomi Guedes:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Watched more tutorials on dart/flutter and went over the code

- What is planned to be done until the next scrum meeting?

Figure out how to connect the pad emulators

- What are the hurdles?

Still confused on how to connect pad emulators

Rene Garcia:

- How many hours have I worked since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Met with PO go over backlog

- What is planned to be done until the next scrum meeting?

  - Work on branding story and  Research Implementation of the synchronization of server using GraphQl and client side

- What are the hurdles?

  - n/a

Victor Gonzales:

- How many hours have I worked since the last meeting?

- 1

- What was done since the last scrum meeting?

- Started working on the pseudo random algorithm

- What is planned to be done until the next scrum meeting?

- Keep looking at the algorithm

- What are the hurdles?

- None so far