Sprint 2 Planning Meeting Minutes:

Project: Skill Court

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: <7:30 pm>

End time: <8:30 pm>

After discussion, the velocity of the team was estimated to be:  72 hours

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- Setup a pseudo-random/fully random game alpha trial(8 points)

  - As a developer, I should research what type of algorithm to use in order to start a pseudo-random/non-configured game.

- Setup and test Algorithm for SkillCourt game (8 points)

  - As a developer, I should implement code and test for bugs when creating the algorithm for pad service device.

- Research Implementation of the synchronization of server using GraphQl and client side (5 points)

  - As a developer, I should research how to implement synchronization between  GraphQL and client-side

The team members indicated their willingness to work on the following user stories.

- Edan Rosen- total points 8

  - Setup a pseudo-random/fully random game alpha trial(8 points)

  - As a developer, I should research what type of algorithm to use in order to start a

pseudo-random/non-configured game

- Victor Andrade - total points 8

Shadow the Setup a pseudo-random/fully random game alpha trial(8 points)

  - As a developer, I should research what type of algorithm to use in order to start a pseudo-random/non-configured game

- Michael Charran- total points 8

Shadow the Setup a pseudo-random/fully random game alpha trial(8 points)

  - As a developer, I should research what type of algorithm to use in order to start a pseudo-random/non-configured game

pseudo-random/non-configured game.

- Naomi Guedes - total points 8

Setup a pseudo-random/fully random game alpha trial(8 points)

  - As a developer, I should research what type of algorithm to use in order to start a

pseudo-random/non-configured game.

- Eric Segura  - total points: total 8 points

Research Implementation of the synchronization of server using GraphQl and client side (5 points)

As a developer, I should research how to implement synchronization between  GraphQL and client-side

  - Adjust SkillCourt branding throughout Mobile App and Website (3 points)

  - As a developer, I should adjust all branding regarding SkillCourt and change any names that refer to Agineek in the website.

- Andrew Young - total points

- Rene Garcia - total points:  total 8

  - Research Implementation of the synchronization of server using GraphQl and client side (5 points)

  - As a developer, I should research how to implement synchronization between  GraphQL and client-side

  - Adjust SkillCourt branding throughout Mobile App and Website (3 points)

  - As a developer, I should adjust all branding regarding SkillCourt and change any names that refer to Agineek in the website.

Kevin Valdes - total points: 8

  - Research Implementation of the synchronization of server using GraphQl and client side (5 points)

  - As a developer, I should research how to implement synchronization between  GraphQL and client-side

  - Adjust SkillCourt branding throughout Mobile App and Website (3 points)

  - As a developer, I should adjust all branding regarding SkillCourt and change any names that refer to Agineek in the website.

Bernardo Cruz - total points: 8

  - Research Implementation of the synchronization of server using GraphQl and client side (5 points)

  - As a developer, I should research how to implement synchronization between  GraphQL and client-side

  - Adjust SkillCourt branding throughout Mobile App and Website (3 points)

  - As a developer, I should adjust all branding regarding SkillCourt and change any names that refer to Agineek in the website.

- Yasaar Kadery - total points: 8

  - Setup a pseudo-random/fully random game alpha trial(8 points)

  - As a developer, I should research what type of algorithm to use in order to start a pseudo-random/non-configured ga