Date: 5/20/2022

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 7:30 PM

End time: 8:30 PM

Yasaar Kadery:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Tried to figure out why the app cannot connect to a socket on another device on the local network.

- What is planned to be done until the next scrum meeting?

Continue researching to figure out why this “error” is occurring.

- What are the hurdles?

Pad script is not accepting a connection from phone app even though it is being recognized on the local network.

Andrew Young:

- How many hours have I worked since the last meeting?

Two hours.

- What was done since the last scrum meeting?

Reviewed Docker log builds to troubleshoot localhost:4200

didn't send any data - ERR_EMPTY_RESPONSE.

- What is planned to be done until the next scrum meeting?

Continue researching implantation of encryption with GraphQL and node.js. Looking into any vulnerabilities with code and best authentication methods.

- What are the hurdles?

Errors with ng serve/localhost:4200 responding.

Bernardo Cruz:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Running into an error with vscode, work on user story with teammates

- What is planned to be done until the next scrum meeting?

Try to resolve the issues with setting up the website environment, get familiar with GraphQl, and work on user story

- What are the hurdles?

Meeting times, cant find a solution to fix the errors

Edan Rosen:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Still trying to figure out how to fix the problem to clone and ubuntu.

- What is planned to be done until the next scrum meeting?

Planning to meet with Rene and Eric tomorrow to try fix the issue

- What are the hurdles?

Run into a ubuntu problem  and clone the project

Eric Segura:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Continued working on the synchronization with Rene and the website team as we continue finishing the user stories by Friday. Mobile team is currently working alongside our website team.

- What is planned to be done until the next scrum meeting?

Hopefully we are able to continue working on the user story and continue breaking it down for the next Sprint as does contain a couple of user stories.

- What are the hurdles?

Ensuring that everyone is on the same page.

Kevin Valdes:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Shadowed Cap 2 students

- What is planned to be done until the next scrum meeting?

Keep shadowing and learning from Cap 2 students in the web team

- What are the hurdles?

Problem with containers

Michael Charran:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Continued with implementation of user story and shadowed Cap 2 students

- What is planned to be done until the next scrum meeting?

Look to see if there is anything missing and anything that needs to be done for the sprint.

- What are the hurdles?

None at the moment.

Naomi Guedes:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Ran app and connected pads

- What is planned to be done until the next scrum meeting?

Look over code and start researching new user story

- What are the hurdles?

Time

Rene Garcia:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Work on user story

- What is planned to be done until the next scrum meeting?

Continue working on the user stories

- What are the hurdles?

Run into a ubuntu problem

Victor Gonzales:

- How many hours have I worked since the last meeting?

- 1

- What was done since the last scrum meeting?

- Implemented pad story

- What is planned to be done until the next scrum meeting?

- Look over user stories

- What are the hurdles?

- None so far