Date: 6/23/2022

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 7:30 PM

End time: 8:30 PM

Yasaar Kadery:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Figured out how to connect multiple pads. The pad script was using the wrong IP address on my desktop which is why it wouldn't connect on the phone app.

- What is planned to be done until the next scrum meeting?

Test out more than two scripts simultaneously and clean up the UI.

- What are the hurdles?

None so far.

Andrew Young:

- How many hours have I worked since the last meeting?

Two hours

- What was done since the last scrum meeting?

Work on errors with vscode/docker/git. Research encryption methods and authentication.

- What is planned to be done until the next scrum meeting?

Continue to meet with the web dev team and fix any deficiencies.

- What are the hurdles?

Errors with VSCODE

Bernardo Cruz:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Running into an error with vscode, work on user story with teammates

- What is planned to be done until the next scrum meeting?

Try to resolve the issues with setting up the website environment, get familiar with GraphQl, and work on user story

- What are the hurdles?

Meeting times, cant find a solution to fix the errors

Edan Rosen:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Still trying to finish the process of getting the website environment completed

- What is planned to be done until the next scrum meeting?

Planning to fix docker-compose override

- What are the hurdles?

Running in to docker-composer override error

Eric Segura:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Continue working on the user story with the website team/mobile team, at the moment we are in the process of ensuring that everyone is on the same page.

- What is planned to be done until the next scrum meeting?

Hopefully we fix errors that continue to persistently show up. Ensuring that everyone is caught up.

- What are the hurdles?
Finding out what is causing the errors.

Kevin Valdes:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Tried to find a solution to the common error that the whole web team and some members of the mobile team are having

- What is planned to be done until the next scrum meeting?

Keep trying to fix the problem

- What are the hurdles?

Building up the containers

Michael Charran:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Setting up the plugins and began messing around with GraphQL

- What is planned to be done until the next scrum meeting?

Shadow Cap 2 students to help with any tasks to implement the user story for this sprint

- What are the hurdles?

None at the moment.

Naomi Guedes:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Reviewed new code written by Yasaar.

- What is planned to be done until the next scrum meeting?

Implement interval time between pads

- What are the hurdles?

Time

Rene Garcia:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Work on user story

- What is planned to be done until the next scrum meeting?

Continue working on user story and GraphQL

- What are the hurdles?

Nothing so far

Victor Gonzales:

- How many hours have I worked since the last meeting?

1

- What was done since the last scrum meeting?

- Worked on user stories

- What is planned to be done until the next scrum meeting?

- Helped cap2 students

- What are the hurdles?

- None so far