Date: 6/24/2022

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 7:30 PM

End time: 8:30 PM

Yasaar Kadery:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Did some more testing with the code to make sure everything is working and refined the UI a bit.

- What is planned to be done until the next scrum meeting?

Try to test a phone app connecting to 4 different scripts simultaneously.

- What are the hurdles?

None so far.

Andrew Young:

- How many hours have I worked since the last meeting?

Two hours.

- What was done since the last scrum meeting?

Troubleshoot issues with mariadb not communicating/port issues and docker comparing containers.

- What is planned to be done until the next scrum meeting?

Want to be up and running with containers in order to continue to build and dev website.

- What are the hurdles?

Meeting times conflicting with work schedule and running into errors.

Bernardo Cruz:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Running into an error with vscode, work on user story with teammates

- What is planned to be done until the next scrum meeting?

Try to resolve the issues with setting up the website environment, get familiar with GraphQl, and work on user story

- What are the hurdles?

Meeting times, can't find a solution to fix the errors

Edan Rosen:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Met with Rene and Eric tried to figure out how to fix the problem with clone and ubuntu. I            still having issues

- What is planned to be done until the next scrum meeting?

Noting weekend

- What are the hurdles?

Run into a ubuntu problem and clone the project

Eric Segura:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?
Rebuilt the entire containers, worked with Andrew and Rene rebuilding the containers on Thursday night.
Worked alongside Rene and Andrew on the user story where on Saturday we will meet to discuss implementing the resolvers.

- What is planned to be done until the next scrum meeting?

Essentially, around 11 a.m est tomorrow we will meet up and discuss the user stories in order to send more information on the demo.

- What are the hurdles?
At the moment, ensuring everyone is caught up working on mobile and website.

Kevin Valdes:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Found a way of fixing the error some of us were having

- What is planned to be done until the next scrum meeting?

Not much since it is the weekend

- What are the hurdles?

None at the moment

Michael Charran:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Continued messing around with GraphQL

- What is planned to be done until the next scrum meeting?

Look at epic and narrow down some user stories that we could implement next sprint

- What are the hurdles?

None at the moment.

Naomi Guedes:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Fixed spacing between text fields and added pad interval time

- What is planned to be done until the next scrum meeting?

Figure out what to do next

- What are the hurdles?

None

Rene Garcia:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Work on new user story for next sprint

- What is planned to be done until the next scrum meeting?

Continue working on the user stories

- What are the hurdles?

Nothing so far

Victor Gonzales:

- How many hours have I worked since the last meeting?

- 1

- What was done since the last scrum meeting?

- Helped with spacing

- What is planned to be done until the next scrum meeting?

- Look at next story

- What are the hurdles?

- None