Date: 6/14/2022

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 7:30 PM

End time: 8:30 PM

Yasaar Kadery:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Added some functionality to the app that sends codes to the pad in a user configured amount of time.

- What is planned to be done until the next scrum meeting?

figure out how to set up multiple scripts in virtual machines.

- What are the hurdles?

None so far.

Andrew Young:

- How many hours have I worked since the last meeting?

Two Hours

- What was done since the last scrum meeting?

Fix issues with WSL2/ VS Code.

- What is planned to be done until the next scrum meeting?

Continue to keep with Website Dev team and work on phone app

- What are the hurdles? Errors and meeting times

n/a

Bernardo Cruz:

- How many hours have I worked since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Edan Rosen:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Researched about dart isolates and pseudo-random/non-configured

- What is planned to be done until the next scrum meeting?

Get pad emulator connected

- What are the hurdles?

Eric Segura:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

I Researched graphQL and watched a tutorial.

- What is planned to be done until the next scrum meeting?

Watch the tutorial video that Rene provided and shadow on how to synchronize the server.

- What are the hurdles?
None at the moment.

Kevin Valdes:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Met with PO and went over the user stories for the meeting minutes

- What is planned to be done until the next scrum meeting?

Shadow Cap 2 students as they work on the user story regarding the GraphQL

- What are the hurdles?

None at the moment

Michael Charran:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Continue researching and meet with the website team to discuss how to implement the second user story using GraphQL which will allow the user to connect to the server.

- What is planned to be done until the next scrum meeting?

Help Cap 2 students be able to send code to multiple pads

- What are the hurdles?

None at the moment

Naomi Guedes:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Decided to switch user stories and started research on GraphQL

- What is planned to be done until the next scrum meeting?

Look into GraphQL and synchronizing mobile data with website data

- What are the hurdles?

Having issues with xcode simulator

Rene Garcia:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Met with PO go over user stories for the meeting minutes

- What is planned to be done until the next scrum meeting?

Work on user story regarding the GraphQL

- What are the hurdles?

Nothing so far

Victor Gonzales:

- How many hours have I worked since the last meeting?

- 1

- What was done since the last scrum meeting?

- Met with the PO to discuss progress

- What is planned to be done until the next scrum meeting?

- Worked on user stories

- What are the hurdles?

- None so far