Date: 6/15/2022

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 7:30 PM

End time: 8:30 PM

Yasaar Kadery:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Tried to implement functionality for multiple pad scripts running simultaneously.

- What is planned to be done until the next scrum meeting?

Fix the errors when running the script simultaneously.

- What are the hurdles?

There were a few errors when running the scripts in containers regarding port collision.

Andrew Young:

- How many hours have I worked since the last meeting?

Two hours.

- What was done since the last scrum meeting?

Met with website teammates and still working     on setting up all the environment, running into a problem with vscode. Creating a Virtual environment in order to run Vscode and fix issues.

- What is planned to be done until the next scrum meeting?

GraphQL familiarization and meet up with website dev team.

- What are the hurdles?

VsCode environment issues

Bernardo Cruz:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Met with website teammates and Im still working on setting up all the enviroment, im running into a problem with vscode

- What is planned to be done until the next scrum meeting?

Keep working on getting everything ready and work on the project, get familiar with GraphQl

- What are the hurdles?

Meeting times

Edan Rosen:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Met with Rene and Naomi regarding how we should move forward with the second user story and how we would collaborate to work together.

- What is planned to be done until the next scrum meeting?

Learn about GraphQl so i get myself more familiarize with the subject.

- What are the hurdles?

Eric Segura:

- How many hours have I worked since the last meeting?

Continue to shadow the website team as the implementation of the graphQL will need collaboration with the mobile team.

- What was done since the last scrum meeting?

Watched the videos supplied by Rene regarding graphQL.

- What is planned to be done until the next scrum meeting?
We are hoping to work alongside the mobile team for the implementation of the graphQL.

- What are the hurdles?

None at the moment.

Kevin Valdes:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Watched some videos on graphQL

- What is planned to be done until the next scrum meeting?

Work alongside the mobile team since both teams will be implementing graphQL

- What are the hurdles?

None at the moment

Michael Charran:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Watch some tutorials for how to implement GraphQL.

- What is planned to be done until the next scrum meeting?

Need to meet with Noami and Edan to discuss what needs to be done with regards to the 2nd user story for this sprint.

- What are the hurdles?

None at the moment

Naomi Guedes:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Met up with Rene and Edan to discuss how to go about the implementation.

Watch videos on GraphQL and read up on data synchronization

- What is planned to be done until the next scrum meeting?

Meet up with Rene and Edan to see exactly how to implement the synchronization

- What are the hurdles?

Time

Rene Garcia:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Work on Graphql and help capstone  with an error

- What is planned to be done until the next scrum meeting?

Keep working on the GraphQL story

- What are the hurdles?

Nothing at this time

Victor Gonzales:

- How many hours have I worked since the last meeting?

- 1

- What was done since the last scrum meeting?

- Worked on implementing the pads

- What is planned to be done until the next scrum meeting?

- Keep working on the implementation of the pads

- What are the hurdles?

- None so far