Date: 6/20/2022

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 7:30 PM

End time: 8:30 PM

Yasaar Kadery:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Added a button that configures how long pad lights up for. Also tried to fix errors regarding connecting to multiple pads.

- What is planned to be done until the next scrum meeting?

Fix errors with the script.

- What are the hurdles?

Errors when connecting to multiple pads.

Andrew Young:

- How many hours have I worked since the last meeting?

Two Hours.

- What was done since the last scrum meeting?

Ran into issues with docker/github/vscode.  Uninstalled and reinstalled all applications in order to ensure environment is functioning properly

- What is planned to be done until the next scrum meeting?

Fix issues with repairing vscode/docker integration. Work on website development

and meet with web dev teams for collaboration.

- What are the hurdles?

Containers not functioning properly.

Bernardo Cruz:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Running into a problem with vscode, work on user story with teammates

- What is planned to be done until the next scrum meeting?

Fix all the issues with website environment, get familiar with GraphQl.

- What are the hurdles?

Meeting times

Edan Rosen:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Nothing weekend

- What is planned to be done until the next scrum meeting?

Planning to finish the website environment.

- What are the hurdles?

Eric Segura:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Organized a meeting to discuss this week’s part of the sprint as well as what we have planned for the end of the Sprint as well as the demo.

- What is planned to be done until the next scrum meeting?

Hopefully we are able to finish discussing what we are going to do for this week and shadow Cap 2 students.

- What are the hurdles?
None at the moment.

Kevin Valdes:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Met with PO and mentor and demo last week’s progress on the user stories of this sprint.

- What is planned to be done until the next scrum meeting?

Keep trying to fix the problem with building up the containers

- What are the hurdles?

Problem building up the containers with the docker-compose up command

Michael Charran:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Had Family over wasn't able to do anything this weekend

- What is planned to be done until the next scrum meeting?

Meet with Cap 2 students to shadow and help with the user stories for this sprint

- What are the hurdles?

None at the moment.

Naomi Guedes:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Installed dependencies and started reading vagrant documentation

- What is planned to be done until the next scrum meeting?

Finish reading vagrant documentation and finish installation

- What are the hurdles?

Time

Rene Garcia:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Demo progress with PO

- What is planned to be done until the next scrum meeting?

Continue working on user stories

- What are the hurdles?

Some problems setting up

Victor Gonzales:

- How many hours have I worked since the last meeting?

- 2

- What was done since the last scrum meeting?

- Met with PO and demoed progress

- What is planned to be done until the next scrum meeting?

- Work on me user stories

- What are the hurdles?

- None so far