Date: 6/21/2022

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 7:30 PM

End time: 8:30 PM

Yasaar Kadery:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Fixed the issue with the new version of the pad script not connecting.

- What is planned to be done until the next scrum meeting?

Figure out why the script is not connecting when it is run on another computer on the local network.

- What are the hurdles?

I ran the script on my desktop and when I ran the app on my laptop it wont connect to the script running on my desktop but it will connect if i run it on my laptop.

Andrew Young:

- How many hours have I worked since the last meeting?

Two hours.

- What was done since the last scrum meeting?

I was able to resolve installation issues with repo/docker. Running into localhost:4200

didn't send any data - ERR_EMPTY_RESPONSE. Currently troubleshooting the system to get it resolved.

- What is planned to be done until the next scrum meeting?

I plan to have issues resolved. Continue researching implantation of encryption with GraphQL and node.js. Looking into any vulnerabilities with code.

- What are the hurdles?

Meeting times with my work schedule. Troubleshooting errors.

Bernardo Cruz:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Running into a problem with vscode, work on user story with teammates

- What is planned to be done until the next scrum meeting?

Fix all the issues with website environment, get familiar with GraphQl.

- What are the hurdles?

Meeting times

Edan Rosen:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Finishing downloading the environment for the website

- What is planned to be done until the next scrum meeting?

Finish to clone the repo

- What are the hurdles?

Getting some errors

Eric Segura:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Worked with Rene on synchronization of the website. We got to meet 1 hour and half early to work on the synchronization as well as meet with another Cap 2 member to ensure we can work with the mobile team.

- What is planned to be done until the next scrum meeting?

Continue working with the Cap 2 students and mobile team as we work on completing the user stories, pending any issues that may arise.

- What are the hurdles?

None at the moment.

Kevin Valdes:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Met with PO and went over the backlog grooming minutes meeting of this sprint

- What is planned to be done until the next scrum meeting?

Keep trying to fix the issue with the containers and shadow Cap 2 students

- What are the hurdles?

Problem building up the containers

Michael Charran:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Learning about the documentation on containers using GraphQL

- What is planned to be done until the next scrum meeting?

Meet with the Cap 2 students to shadow and help with anything that needs to be done.

- What are the hurdles?

None at the moment.

Naomi Guedes:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Continue with installation

- What is planned to be done until the next scrum meeting?

Continue with installation

- What are the hurdles?

Virtual box is not compatible with M1

Rene Garcia:

- How many hours have I worked since the last meeting?

2 hour

- What was done since the last scrum meeting?

Work on user store

- What is planned to be done until the next scrum meeting?

Continue working on user story

Help others with problems

- What are the hurdles?

Victor Gonzales:

- How many hours have I worked since the last meeting?

1

- What was done since the last scrum meeting?

- Kept looking into the installation of the website

- What is planned to be done until the next scrum meeting?

- Troubleshoot

- What are the hurdles?

- None so far