Sprint 2 Retrospective Meeting Minutes

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 7:30 PM

End time: 8:30 PM

Date: 6/24/2022

What went wrong?

- Did we do a good job estimating our team's velocity?

  - The velocity of the team is not up to speed regarding the website; some capstone students are still running into environmental setup.

  - Mobile team: Overall, we did a good job estimating our team's velocity, with a few hiccups here and there.

- Did we do a good job estimating the points (time required) for each user story?

  - I believe so the points we’re accurate regarding the website difficulty

- Did each team member work as scheduled?

  - No some team members are still running into environmental errors in code setup and still need support with that

What went right?

- The branding in regards to the code for the website and the progress using the pads the mobile team has met with past capstone II students in order to get a better understanding of what the pads do.

- Errors with connecting to multiple pad emulator scripts on different computers were resolved. Customization of game settings were also implemented.

How to address the issues in the next sprint?

- How to improve the process?

  - Make sure to not underestimate the user stories.

  - Improve communication with the team on Discord.

- How to improve the product?

  - We have to focus on the main user story.

  - Mobile team: Further refine the UI and do more testing to make sure the app does not break.

  - Website team: needs to works on setting up machines properly to start working on user stories