Date: 6/27/2022

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 7:30 PM

End time: 8:30 PM

Yasaar Kadery:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Learned concepts about working with databases(sqlite) with flutter as well as looked through the code regarding the database in the skillcourt app.

- What is planned to be done until the next scrum meeting?

Figure out how to add statistics in the ‘Player’ table.

- What are the hurdles?

None so far.

Andrew Young:

- How many hours have I worked since the last meeting?

Two hours.

- What was done since the last scrum meeting?

Worked with teammates to fix issues with docker compose/environment.

- What is planned to be done until the next scrum meeting?

Continue working on User stories. Keep collaborating with teammates on integration/

Configuration with website and app.

- What are the hurdles?

Just minor hiccups with the environment.

Bernardo Cruz:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Trying to fix all the issues to set up the environment correctly, getting help from my teammates

- What is planned to be done until the next scrum meeting?

Find a solution to get everything running correctly, issues with vscode and ubuntu.

- What are the hurdles?

Meeting times

Edan Rosen:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Demo user stories

- What is planned to be done until the next scrum meeting?

Work on new user story for sprint 4

- What are the hurdles?

Fix environment problem

Eric Segura:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

foreshadowed Rene on the resolvers for the synchronization, worked with Edan
           Beforehand on what is causing the errors. Met and reviewed the user stories for this Sprint.

- What is planned to be done until the next scrum meeting?
Start foreshadowing the user story for this Sprint working alongside Rene and Yasaar

- What are the hurdles?
None at the moment.

Kevin Valdes:

- How many hours have I worked since the last meeting?

1 hour.

- What was done since the last scrum meeting?

Not much since it was the weekend.

- What is planned to be done until the next scrum meeting?

Meet with PO for the new sprint planning meeting.

- What are the hurdles?

None at the moment.

Michael Charran:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Looked at the user stories. Didnt get to do much I was at a funeral.

- What is planned to be done until the next scrum meeting?

Meet with the PO and decide which user stories need to be completed this sprint

- What are the hurdles?

None at the moment.

Naomi Guedes:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Research on how to put the timer with the game length

- What is planned to be done until the next scrum meeting?

Start implementing timer

- What are the hurdles?

time

Rene Garcia:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Worked on the user story regarding the server

Demo progress regarding the server

- What is planned to be done until the next scrum meeting?

Work on new user story for the sprint 4

- What are the hurdles?

Currently nothing so far

Victor Gonzales:

- How many hours have I worked since the last meeting?

- 1

- What was done since the last scrum meeting?

- Went over new sprint and user stories

- What is planned to be done until the next scrum meeting?

- Start new sprint

- What are the hurdles?

- None so far