Date: 7/07/2022

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 7:30 PM

End time: 8:30 PM

Yasaar Kadery:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Did more reading on GraphQL practices and the flutter_graphql library.

- What is planned to be done until the next scrum meeting?

Try to get some Queries/Mutations working with the backend.

- What are the hurdles?

Don’t know the correct endpoint and I need to figure out what exactly the format of the queries should be.

Andrew Young:

- How many hours have I worked since the last meeting? Two hours.

- What was done since the last scrum meeting? I had to reinstall vscode/docker. Interface WSL/Linux. Currently in process cloning repo again.

- What is planned to be done until the next scrum meeting? Met up with team to demo. Continue to work on user stories.

- What are the hurdles? N/a

Bernardo Cruz:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Met with teammates and worked on user stories

- What is planned to be done until the next scrum meeting?

Work on user stories with teammates, continue to work on fixing the issues regarding the functionality of the environment

- What are the hurdles?

Issues with setting up the environment correctly and meeting times

Edan Rosen:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Work on setup process

- What is planned to be done until the next scrum meeting?

Continue to work on fixing the issues regarding the issues i am having with the environment.

- What are the hurdles?

Issues with setting up the environment correctly

Eric Segura:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?
Continue to shadow Rene and Yasaar

- What is planned to be done until the next scrum meeting?
Continue shadowing for tomorrow’s demo.

- What are the hurdles?
None at the moment.

Kevin Valdes:

- How many hours have I worked since the last meeting?

1 hour.

- What was done since the last scrum meeting?

Shadowed Cap 2 students.

- What is planned to be done until the next scrum meeting?

Keep shadowing them as they keep working on the user stories of this sprint.

- What are the hurdles?

None at the moment.

Michael Charran:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Researched GraphQL and flutterQL

- What is planned to be done until the next scrum meeting?

Shadow the implementation of this in the backend

- What are the hurdles?

None at the moment

Naomi Guedes:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

finished fixing details with timer

- What is planned to be done until the next scrum meeting?

continue work with yasaar

- What are the hurdles?

none

Rene Garcia:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Work on mobile setup with Yassar on macbook

- What is planned to be done until the next scrum meeting?

Work on user story with Yassar

- What are the hurdles?

Nothing so far

Victor Gonzales:

- How many hours have I worked since the last meeting?

- 1

- What was done since the last scrum meeting?

- Researched more about flutter and how to implement graphql into it

- What is planned to be done until the next scrum meeting?

- Keep working on user story

- What are the hurdles?

- None so far