Date: 7/08/2022

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 7:30 PM

End time: 8:30 PM

Yasaar Kadery:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Tried to write a mutation to create a player but realized I was using the wrong mutation defined in the schema.

- What is planned to be done until the next scrum meeting?

Read documentation on defining resolvers and hopefully define a resolver to create a user.

- What are the hurdles?

None so far.

Andrew Young:

- How many hours have I worked since the last meeting? Two hours.

- What was done since the last scrum meeting? Finalized updates and setting environment again.

- What is planned to be done until the next scrum meeting? Meet with team to demo with PO.

- What are the hurdles? N/a

Bernardo Cruz:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Met with teammates and worked on user stories

- What is planned to be done until the next scrum meeting?

Work on user stories with teammates, continue to work on fixing the issues regarding the functionality of the environment

- What are the hurdles?

Issues with setting up the environment correctly and meeting times

Edan Rosen:

- How many hours have I worked since the last meeting? 2 hours

- What was done since the last scrum meeting?

Work on setup process

- What is planned to be done until the next scrum meeting?

Continue to work on fixing the issues regarding the issues i am having with the environment.

- What are the hurdles?

Issues with setting up the environment correctly

Eric Segura:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?
Started getting ready for the next Sprint and preparing the user story which most likely will be a continuation of the current user story.

- What is planned to be done until the next scrum meeting?
Go over the user story for the next Sprint which will contain implementing the resolvers.

- What are the hurdles?
None at the moment.

Kevin Valdes:

- How many hours have I worked since the last meeting?

1 hour.

- What was done since the last scrum meeting?

Shadowed Cap 2 students.

- What is planned to be done until the next scrum meeting?

Meet with PO and show this week's demo.

- What are the hurdles?

None at the moment.

Michael Charran:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Shadow Cap 2 students with the implementation of the GraphQL in the mobile app backend

- What is planned to be done until the next scrum meeting?

Meet with PO to discuss progress this sprint

- What are the hurdles?

None at the moment

Naomi Guedes:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Read articles on graphql + flutter

- What is planned to be done until the next scrum meeting?

Read more on graphql and flutter to figure out how to interact with the database

- What are the hurdles?

none

Rene Garcia:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Worked on the mobile side user story and fix an error in my setup process on mac

- What is planned to be done until the next scrum meeting?

Work on next user stories for the following sprint

- What are the hurdles?

Currently nothing

Victor Gonzales:

- How many hours have I worked since the last meeting?

- 1

- What was done since the last scrum meeting?

- Shadow capstone 2 mobile team

- What is planned to be done until the next scrum meeting?

- Keeep reading documentation

- What are the hurdles?

- None