Date: 6/28/2022

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 7:30 PM

End time: 8:30 PM

Yasaar Kadery:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Tried to access the messages from the pad script and record the “hits.”

- What is planned to be done until the next scrum meeting?

Figure out how to implement a method that listens on the socket and records the messages.

- What are the hurdles?

Can’t figure out how to get the method working.

Andrew Young:

- How many hours have I worked since the last meeting?

Two Hours.

- What was done since the last scrum meeting?

Troubleshooting docker container issues. Met with PO and discussed User Stories for sprint #4.

- What is planned to be done until the next scrum meeting?

Resolve issues with docker containers. Proceed with User Stories from sprint #4.

- What are the hurdles?

Errors being present during the composing of docker containers.

Bernardo Cruz:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Trying to fix all the issues to set up the environment correctly, met with PO to discuss new user stories

- What is planned to be done until the next scrum meeting?

Find a solution to get everything running correctly, issues with vscode and ubuntu. Work on new user sories

- What are the hurdles?

Meeting times and setting the enviroment

Edan Rosen:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Met with PO and went over the user story for this sprint.

- What is planned to be done until the next scrum meeting?

Planning to try to find a solution for ubuntu and environment problem

- What are the hurdles?

Run into a ubuntu  and docker container issues and clone the project

Eric Segura:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?
Met with PO and went over the user stories with the website and mobile team.

- What is planned to be done until the next scrum meeting?

Progress into the user story of working with mobile team

- What are the hurdles?
None at the moment.

Kevin Valdes:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Met with PO and went over the docs and user stories for sprint 4

- What is planned to be done until the next scrum meeting?

Shadow Cap 2 students as they work on the new user stories

- What are the hurdles?

None at the moment

Michael Charran:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Had PO meeting and looked through the user story for this sprint

- What is planned to be done until the next scrum meeting?

Shadow and help Cap 2 students implement the user story for this sprint

- What are the hurdles?

None at the moment.

Naomi Guedes:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Research how to implement timer

- What is planned to be done until the next scrum meeting?

Continue researching how to implement timer

- What are the hurdles?

time

Rene Garcia:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Met with PO go over sprint 4 doc and user stories

- What is planned to be done until the next scrum meeting?

Work on user stories for new sprint

- What are the hurdles?

Currently nothing

Victor Gonzales:

- How many hours have I worked since the last meeting?

- 1

- What was done since the last scrum meeting?

- Met with PO

- What is planned to be done until the next scrum meeting?

- Started user story

- What are the hurdles?

- None