Date: 6/29/2022

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 7:30 PM

End time: 8:30 PM

Yasaar Kadery:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Implemented a method to count the number of hits sent from the pad and stored it in a variable.

- What is planned to be done until the next scrum meeting?

Figure out methods to calculate basic statistics (hit percentage, miss percentage, total hits, etc.)

- What are the hurdles?

None so far

Andrew Young:

- How many hours have I worked since the last meeting? Two Hours

- What was done since the last scrum meeting? Work on issues with docker containers composing.

- What is planned to be done until the next scrum meeting? Continue to resolve issues and prep for user stories.

- What are the hurdles? Laptop crashed.

Bernardo Cruz:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Trying to resolves the issues with vscode and ubuntu, met with teammates

- What is planned to be done until the next scrum meeting?

Work on user stories with teammates, troubleshoot issues with the website environment

- What are the hurdles?

Having trouble setting up the website environment correctly and meeting times

Edan Rosen:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Worked on troubleshooting docker container issues.

- What is planned to be done until the next scrum meeting?

Trying to resolve the issues with docker and ubuntu.

- What are the hurdles?

Cannot run the container and clone the project.

Eric Segura:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Worked alongside the website and mobile team on the user story.

- What is planned to be done until the next scrum meeting?

Continue working on the user story

- What are the hurdles?

None at the moment.

Kevin Valdes:

- How many hours have I worked since the last meeting?

1 hour.

- What was done since the last scrum meeting?

Shadowed Cap 2 students in the web team.

- What is planned to be done until the next scrum meeting?

Keep shadowing them as they work on the user stories of this sprint.

- What are the hurdles?

None at the moment.

Michael Charran:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Shadowed Cap 2 students on the mobile team with the user stories.

- What is planned to be done until the next scrum meeting?

Research to see if I can help the Cap 2 students implement the user story for this sprint

- What are the hurdles?

None at the moment.

Naomi Guedes:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Started implementing timer

- What is planned to be done until the next scrum meeting?

Finish implementation of timer

- What are the hurdles?

time

Rene Garcia:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Work on user story

- What is planned to be done until the next scrum meeting?

Continue working on user story for mobile and website

- What are the hurdles?

Nothing so far

Victor Gonzales:

- How many hours have I worked since the last meeting?

- 1

- What was done since the last scrum meeting?

- Shadowed the capstone 2 members in the mobile team

- What is planned to be done until the next scrum meeting?

- Keep working on the user stories

- What are the hurdles?

- None