Date: 6/30/2022

Attendees: Yasaar Kadery, Andrew Young, Bernardo Cruz, Edan Rosen, Eric Segura, Kevin Valdes, Michael Charran, Naomi Guedes, Rene Garcia, Victor Gonzales

Start time: 7:30 PM

End time: 8:30 PM

Yasaar Kadery:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Did some research on Http package on flutter and JWT authentication.

- What is planned to be done until the next scrum meeting?

Try to interact with the database using the app.

- What are the hurdles?

None so far.

Andrew Young:

- How many hours have I worked since the last meeting? Two hours.

- What was done since the last scrum meeting? Research JWT authentication techniques.

- What is planned to be done until the next scrum meeting? Since my laptop crashed, I am awaiting shipment of new one. I will have to install all software and move forward to user stories. Continue to research JWT authentication integration with graphQL/flutter and server.

- What are the hurdles? Issues with laptop crashing.

Bernardo Cruz:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Trying to resolves the issues with vscode and ubuntu, met with teammates

- What is planned to be done until the next scrum meeting?

Work on user stories with teammates, troubleshoot issues with the website environment

- What are the hurdles?

Having trouble setting up the website environment correctly and meeting times

Edan Rosen:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Trying to resolve and troubleshoot the issues I am having with the website environment.

- What is planned to be done until the next scrum meeting?

Will do some research on Http package on flutter and JWT authentication

- What are the hurdles?

Having trouble setting up the website environment correctly

Eric Segura:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Started working on setting up the mobile environment

- What is planned to be done until the next scrum meeting?

Finish setting up the mobile environment and shadow Cap 2 students

- What are the hurdles?

None at the moment.

Kevin Valdes:

- How many hours have I worked since the last meeting?

1 hour.

- What was done since the last scrum meeting?

Shadowed Cap 2 students on the web team.

- What is planned to be done until the next scrum meeting?

Keep shadowing them.

- What are the hurdles?

None at the moment.

Michael Charran:

- How many hours have I worked since the last meeting?

1 hour

- What was done since the last scrum meeting?

Shadow Cap 2 students on the mobile team to implement the user story for this sprint

- What is planned to be done until the next scrum meeting?

Continue shadowing the Cap 2 students

- What are the hurdles?

None at the moment

Naomi Guedes:

- How many hours have I worked since the last meeting?

2

- What was done since the last scrum meeting?

Worked on timer

- What is planned to be done until the next scrum meeting?

Finish timer

- What are the hurdles?

Can’t get it to work

Rene Garcia:

- How many hours have I worked since the last meeting?

2 hours

- What was done since the last scrum meeting?

Work on user story for sprint 4

- What is planned to be done until the next scrum meeting?

Work on user stories regarding website and and mobile

- What are the hurdles?

Mobile environment errors

Victor Gonzales:

- How many hours have I worked since the last meeting?

- 1

- What was done since the last scrum meeting?

- Shadowed cap 2 students

- What is planned to be done until the next scrum meeting?

- Work on user stories

- What are the hurdles?

- None